Below is a structured CMMI Level 5 Tailoring Document template, filled for the Jal Rekha Project. You can paste this into Word and refine names/dates as needed.

# Jal Rekha Project

## CMMI Level 5 Tailoring Document

(Aligned with OSSP, OPP, QPM, CAR, OID)

## 1. Purpose and Scope

This tailoring document defines how the Organizational Set of Standard Processes (OSSP) of MPSeDC is customized for the Jal Rekha Project while maintaining CMMI Level 5 (Optimizing) disciplines.
It ensures that all tailored processes remain under statistical control, support quantitative project management, and enable continuous, data-driven improvement for Jal Rekha’s execution, reporting, and mobile modules.

Scope includes:

- All CRs and releases for Jal Rekha (Nirmal, Dhara, Sahbhagita, Bharosa, FHTC, O&M Billing, Master, Material Testing, Anusharavan etc.).

- Entire lifecycle: change request intake → requirements → design → construction → testing → deployment → post-deployment monitoring.

- Integration with OSSP process assets (templates, metrics, baselines, checklists, workflows).

## 2. Project Overview

- Project Name: Jal Rekha – Water Supply Management System

- Customer: Public Health Engineering Department, GoMP

- Organization: MPSeDC / NIC / Implementation Partner (as applicable)

- Lifecycle Model: Hybrid Agile–Iterative (monthly cycles with CR batches)

- Criticality: High (state-wide water supply monitoring and billing)

- Key Modules: Nirmal, Dhara, Sahbhagita, FHTC, Bharosa, O&M Billing, Master, Material Testing, Anusharavan, Sopan etc.

- Baseline Process Sources:

  - OSSP vX.Y (Requirements, Design, Coding, Testing, Release Management)

  - Measurement & Analysis Process

  - Defect Prevention & Causal Analysis Process

  - Organizational Innovation & Deployment Process

## 3. Tailoring Principles and Rules

The following Level-5 tailoring rules apply to Jal Rekha:

- No process can be removed, only tailored or strengthened.

- Any deviation from OSSP must:

  - Be justified in terms of cost, risk, or customer constraint.

  - Maintain or improve compliance with OPP/QPM practices.

  - Be measurable using existing or new sub-process metrics.

- All tailored processes must operate within statistical control limits established from organizational baselines (e.g., defect density, effort variance, productivity).

- Tailoring must support:

  - High volume of CRs and releases.

  - Distributed stakeholders (PHED, PIUs, contractors, FEs, NGOs).

  - Mix of web + mobile modules.

- Tailoring decisions are reviewed and approved by:

  - Project Manager (PM)

  - Quality Lead / SEPG Representative

  - Module TL(s) for impacted components.

- Innovation (tools, automation, AI, advanced analytics) should be introduced through controlled pilots only, with measurable impact on QPIs.

## 4. Project-Specific Tailoring (Process by Process)

## 4.1 Requirements Management & Engineering

OSSP Reference: REQM/REQE process.

Tailored Sub-Processes

- Change Request Intake

  - Use central CR Register (Jal Rekha CR log) instead of generic ticketing template.

  - CRs grouped by cycle (e.g., Cycle-1, Cycle-2, Cycle-3) to support release-wise metrics and control charts.

- Requirements Elicitation & Specification

  - For each CR cluster (e.g., “O&M Billing – GM & Contractor”), create:

    - Mini BRD / Change Note

    - Updated Data Collection Sheet row(s) with size (USP_FP), planned/actual effort, and phase dates.

  - Tailoring rule: For small CRs with effort ≤ 24 person-hours, detailed use-case documents can be replaced by:

    - Annotated wireframes +

    - Updated field-level change specification.

  - However, review checklist and impact analysis remain mandatory.

- Agile User Stories

  - Where Scrum boards are used, CRs are decomposed into user stories but must still trace back to CR ID and Requirement ID in SRS/SDS.

Metrics / Control:

- Requirement Effort per size (Req_Rate).

- Requirement defect density (requirements review defects / size).

- Requirements leakage (requirements defects found in testing or production).

## 4.2 Design

OSSP Reference: Technical Solution (TS).

Tailored Sub-Processes

- High-risk modules (Nirmal, Dhara, O&M Billing, Material Testing) require formal HLD/LLD and DB design document.

- Low-risk UI-only changes may use screen-design + change note instead of full HLD.

Mandatory activities (not tailorable):

- Design peer review using standard checklist.

- Capture Design Effort, Design Review Effort, and Design Review Defects for each CR group.

Metrics / Control:

- Design productivity (Des_Rate).

- Design review effectiveness (design review defects / total defects before UAT).

- Design cycle time (Des_CT).

## 4.3 Construction (Coding)

OSSP Reference: Product Integration & Verification – Coding and Integration.

Tailored Sub-Processes

- Coding performed in branch-per-cycle model.

- Secure coding rules extended for Jal Rekha:

  - Mandatory static analysis (SonarQube) for security vulnerabilities (XSS, SQL injection, encryption issues).

  - For mobile APIs, JWT/token and input sanitization checklist must be followed.

- For very small fixes (< 4 hours) emergency path is allowed, but:

  - Code review is still mandatory (offline review with checklist).

  - Change is tagged as Hotfix in CR log and counted separately in metrics.

Metrics / Control:

- Code productivity (Code_Rate).

- Code review coverage (Code Review Effort / Coding Effort).

- Code review defect density.

- Internal defects vs external defects (for DRE calculation).

## 4.4 Testing

OSSP Reference: Verification (VER) & Validation (VAL).

Tailored Sub-Processes

- Test levels applicable:

  - Unit / Component testing – by developer.

  - Integration + System testing – QA.

  - UAT – PHED users / PIUs.

  - Field validation – for mobile modules (FEs, Contractors, NGOs).

- Test artefacts:

  - For large CRs, full Test Scenario + Test Case documents.

  - For minor label/lookup changes, test checklist is allowed instead of full cases.

- Regression packs are maintained module-wise (Nirmal, Dhara, Sahbhagita, O&M Billing etc.) and reused across cycles.

Metrics / Control:

- Test productivity (Test_Rate).

- Internal vs external defects.

- Testing review effectiveness.

- DRE and DRE-1 at project and module level.

## 4.5 Project Planning & Monitoring

OSSP Reference: PP, PMC, QPM.

Tailored Sub-Processes

- Estimation uses size (USP_FP) and historical phase-wise productivity from Jal Rekha cycles (OPP baselines).

- Plan is maintained in Data Collection Sheet rather than generic MS Project for day-to-day, but high-level milestones still kept in MS Project/PM tool.

- For each cycle, define Quantitative Project Goals (QPGs), e.g.:

  - Defect density in System Testing ≤ X per size.

  - DRE ≥ Y%.

  - Effort variance within ±10%.

- Control charts created for:

  - Phase productivity (Req_Rate, Des_Rate, Code_Rate, Test_Rate).

  - Defect density per phase.

  - Cycle time.

Tailoring rule: For very small CR batches, trend charts (run charts) may be used instead of full control charts, but they must still be reviewed in QPM meetings.

## 4.6 Risk & Opportunity Management

OSSP Reference: RSKM, OPP/OID.

For Jal Rekha:

- Separate Risk Logs maintained for each cycle (Risk Log 1/2/3) plus consolidated view.

- Opportunity Register used to capture reuse, analytics, and innovation opportunities (e.g., reusing modules, exporting to other states).

Tailoring:

- Risk threshold and categorization (Technical, Data Accuracy, Security, Operational, Financial etc.) aligned with Jal Rekha context.

- Residual risk values are recorded before release; no go/no-go decision without risk review.

## 4.7 Configuration & Release Management

OSSP Reference: CM, Release & Deployment.

Tailoring:

- Branching strategy defined per cycle (e.g., release_Cycle_3, hotfix branches).

- Single state-wide deployment window coordinated with PHED; therefore, rollback plans and DB scripts must be reviewed in advance.

- For mobile apps, staggered rollout via app stores with crash monitoring (Crashlytics).

## 5. Quantitative Management (OPP/QPM) for Jal Rekha

## 5.1 Sub-Processes under Statistical Control

The following sub-processes are treated as quantitatively managed:

- Requirements engineering for CRs

- Design & code review process

- System testing & UAT

- Defect prevention actions from CAR

- Mobile & web deployment defect handling

For each, the organization provides:

- Baseline mean and sigma for:

  - Effort per size (phase-wise).

  - Defect density (per KLOC or per USP_FP).

  - DRE and leakage rates.

- Control limits for upper and lower bounds.

## 5.2 Project-Specific Targets

Example Jal Rekha QPGs:

- DRE ≥ 90% at system level.

- Requirement leakage ≤ 5% of total defects.

- Average cycle time per CR group within 5–7 weeks.

- UAT defect density ≤ threshold based on OPP baselines.

## 5.3 Statistical Techniques

- XmR / p-charts for defects, productivity, and leakage.

- Trend analysis across cycles (Cycle-1 → Cycle-3).

- Pareto charts for defect cause categories (requirements, design, coding, data, environment).

- Optional: Six Sigma style sigma level computation for critical modules like O&M Billing and Nirmal.

## 6. Innovation and High-Maturity Practices (OID)

Jal Rekha adopts controlled innovation pilots:

- AI-assisted analysis of CR history and defects to identify risky modules/fields.

- Process mining on workflow logs (CRs, approvals, test cycles) to detect bottlenecks.

- Automated regression suites for high-risk reports (Nirmal, Dhara, O&M Billing).

Each innovation pilot must:

- Define expected benefit (e.g., 10% reduction in regression effort).

- Run on a subset of modules/cycles.

- Capture before/after metrics to statistically validate improvement.

- If successful, be added to OSSP and rolled out to other projects.

## 7. Agile Tailoring

To balance CMMI Level 5 governance with agility:

- CR batches treated as sprint backlogs; duration typically 3–4 weeks.

- Every cycle includes:

  - Planning meeting (define scope, risks, QPGs).

  - Daily / bi-weekly stand-ups (not mandated to be daily if stakeholder availability is low).

  - End-cycle Review & Retrospective:

    - Review QPG achievement, control charts, CAR actions.

    - Identify process improvement proposals (PIPs) and feed OID.

Tailoring rule: agile ceremonies are allowed to be lighter as long as measurement, traceability and review requirements of CMMI Level 5 are fully met.

## 8. Deviation Management and Approval

Any tailoring decision that deviates from OSSP must be documented in this section.

For each deviation:

- Deviation ID

- Process Area (REQM, TS, VER, VAL, PP, PMC, CM, RSKM, OPP, QPM, CAR, OID)

- Description & Rationale (e.g., “Use test checklists instead of full test cases for UI label fixes; effort ≤ 8 hours.”)

- Risk Assessment (impact on quality, schedule, compliance)

- Mitigation (extra review, targeted testing, monitoring metric)

- Approval (PM, Quality, SEPG)

- Validity Period (cycle or release for which deviation is allowed)

At project closure, deviations are reviewed; beneficial patterns may be generalized into OSSP; undesirable ones are retired.

## 9. Causal Analysis & Preventive Action (CAR) Integration

For Jal Rekha, CAR is triggered when:

- Control chart shows special cause variation (point outside limits or non-random pattern).

- QPGs are not met in any cycle.

- High-severity production defects occur.

Tailoring:

- CAR is conducted module-wise (e.g., “Nirmal Raw Water reports”, “O&M Billing Contractor CRs”).

- Root-cause methods: 5-Why, Fishbone diagram, defect clustering.

- Action items are mapped to:

  - Updates in checklists / templates.

  - Additional mandatory reviews for high-risk areas.

  - Training needs.

Results are used to refine tailoring rules and OSSP assets.

## 10. Tailoring Summary Table

| Process Area | OSSP Reference | Tailored Elements for Jal Rekha | Not Tailorable / Must Follow OSSP |
| --- | --- | --- | --- |
| REQM/REQE | Requirements process | Mini-BRDs for small CRs, data collection sheet as primary planning artefact | Change impact analysis, traceability, reviews |
| TS | Design | HLD/LLD mandatory only for high-risk changes; others use design notes | Design review with checklist |
| VER/VAL | Testing | Checklists allowed for cosmetic changes | System/UAT testing for all CRs |
| PP/PMC/QPM | Planning & Monitoring | Cycle-based planning, control charts per cycle | QPG definition, quantitative monitoring |
| CM | Configuration | Branch-per-cycle, hotfix tagging | Versioning, audit trails |
| RSKM | Risk Management | Cycle-wise risk logs and unified register | Risk analysis for each major CR batch |
| OPP/OID | High-maturity | Innovation pilots (AI, automation) | Statistical validation before org-wide rollout |

## 11. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| Project Manager |  |  |
| Quality Lead / SEPG Rep |  |  |
| Customer Representative (optional) |  |  |

You can now customize:

- Names, dates, concrete QPG numbers (DRE target, defect thresholds).

- Exact OSSP references and document IDs used in your organization.

- Add annexures for: control-chart samples, metric definitions, and checklists.