# Project Lessons learnt

Jal Rekha Application

Prepared By –  Dheeraj Motiyani

Date - 16-12-2025

Document Control

| Date | Version | Description | Prepared by | Reviewed by | Approved By |
| --- | --- | --- | --- | --- | --- |
| 16-12-2025 | 1.0 | Project Lessons learned | Dheeraj Motiyani | Tapan Khandelwal | Dr. Rakesh Dubey |

Contents

1.	Project Information	4

2.	Purpose and Objectives	4

3.	Questions about Lessons learned	4

4.	Significant Project Successes	5

5.	Project Shortcomings and Solutions	5

6.	Approvals	5

# Project Information

| Project Name/Type: | Jal Rekha | Project Manager: | Tapan Khandelwal |
| --- | --- | --- | --- |
| Project Start Date: | 01-01-2024 | Project Sponsor: | Jal Nigam |
| Project Closure Date: |  | Solution Architect: | MPSEDC |
| Project Closure Type: | Development | Department: | GIS |

# Purpose and Objectives

Jal Rekha is a comprehensive GIS-based solution developed for MP Jal Nigam Maryadit to enable efficient planning, monitoring, and management of water supply schemes across Madhya Pradesh. The system consists of a web portal and a mobile application designed to facilitate seamless data collection, asset mapping, progress tracking, and performance monitoring of various water supply projects. By integrating advanced geospatial technologies, Jal Rekha ensures accurate visualization and real-time status reporting of ongoing works.

The primary objective of Jal Rekha is to streamline departmental operations by enabling effective task assignment, work progress monitoring, and data-driven decision-making. The platform empowers field engineers, contractors, and department officials to collaborate effectively through features like asset mapping, RFI management, inspections, and reporting dashboards. This Functional Requirements Specification (FRS) document defines the detailed requirements, functionalities, and workflows necessary for the successful implementation and operation of the Jal Rekha system.

# Questions about Lessons learned

- Requirement Freezing Issues: User and department requirements were not frozen during the initial discussions, leading to frequent changes in the scope, especially for GIS web portal features, asset mapping workflows, and daily inspection processes.

- GIS Concepts & Training Gaps: Mobile application development team required additional training on GIS concepts to efficiently integrate spatial layers, coordinates, and asset mapping functionalities.

- Integration Dependencies: Certain development activities were delayed due to dependency on E-NagarPalika system integration for scheme and asset master data.

- Design & Drawing Data Handling:Initial discussions lacked clarity on design and drawing upload formats and data visualization requirements, which caused a few iterations before finalizing the process.

# Significant Project Successes

| Sr. No. | Project Success | Factors that supported success |
| --- | --- | --- |
| 1 | Mobile Traverse Functionality | Introduced mobile traverse mapping, allowing surveyors and field engineers to capture continuous GPS tracks and verify pipeline alignments directly in the field. |
| 2 | Data Visualization on GIS Portal | Integrated a real-time data visualization module enabling stakeholders to view schemes, pipelines, OHTs, WTPs, and other assets on interactive GIS maps. |
| 3 | Design vs. Actual Work Comparison | Developed a feature to compare uploaded design & drawing data with actual work done captured through mobile inspections, improving accuracy and quality control. |
| 4 | Transparency in the System | The system provides real-time dashboards, audit trails, and role-based data access, ensuring complete transparency for Contractors, TLs, GMs, and FEs. |
| 5 | Online / Offline Data Capture | Mobile app supports data collection in offline mode during asset mapping and inspections, syncing data automatically when network connectivity is restored. |

# Project Shortcomings and Solutions

| Sr. No. | Project Shortcomings | Recommended Solutions |
| --- | --- | --- |
| 1 | Requirement Volatility | Organize a requirement finalization workshop with the client team to freeze scope, especially for GIS layers, RFI workflows, and data visualization requirements. |
| 2 | Bugs and Defect Management | Strengthen QA testing cycles, introduce early integration testing, and set up a dedicated defect triage team to troubleshoot issues quickly. |
| 3 | GIS Data Handling Challenges | Conduct focused technical training for the development team on GIS traversal, layers, and integration with real-time asset mapping workflows. |