# Project Lessons Learnt

Jal Rekha Application

Prepared By –  Dheeraj Motiyani

Date – 16-12-2025

Document Control

| Date | Version | Description | Prepared by | Reviewed by | Approved By |
| --- | --- | --- | --- | --- | --- |
| 16-12-2025 | 1.0 | Project Lessons learned | Dheeraj Motiyani | Tapan Khandelwal | Dr. Rakesh Dubey |

Contents

1.	Project Information	4

2.	Purpose and Objectives	4

3.	Questions about Lessons learned	4

4.	Significant Project Success	5

5.	Project Shortcomings and Solutions	6

6.	Updated Lessons Learnt	7

# Project Information

| Project Name/Type: | Jal Rekha | Project Manager: | Tapan Khandelwal |
| --- | --- | --- | --- |
| Project Start Date: | 01-01-2024 | Project Sponsor: | Jal Nigam |
| Project Closure Date: |  | Solution Architect: | MPSEDC |
| Project Closure Type: | Development | Department: | GIS |

# Purpose and Objectives

Jal Rekha is a comprehensive GIS-based solution developed for MP Jal Nigam Maryadit to enable efficient planning, monitoring, and management of water supply schemes across Madhya Pradesh. The system consists of a web portal and a mobile application designed to facilitate seamless data collection, asset mapping, progress tracking, and performance monitoring of various water supply projects. By integrating advanced geospatial technologies, Jal Rekha ensures accurate visualization and real-time status reporting of ongoing works.

The primary objective of Jal Rekha is to streamline departmental operations by enabling effective task assignment, work progress monitoring, and data-driven decision-making. The platform empowers field engineers, contractors, and department officials to collaborate effectively through features like asset mapping, RFI management, inspections, and reporting dashboards. This Functional Requirements Specification (FRS) document defines the detailed requirements, functionalities, and workflows necessary for the successful implementation and operation of the Jal Rekha system.

# Questions about Lessons learned

- Requirement Freezing Issues: User and department requirements were not frozen during the initial discussions, leading to frequent changes in the scope, especially for GIS web portal features, asset mapping workflows, and daily inspection processes.

- GIS Concepts & Training Gaps: Mobile application development team required additional training on GIS concepts to efficiently integrate spatial layers, coordinates, and asset mapping functionalities.

- Integration Dependencies: Certain development activities were delayed due to dependency on E-Nagar Palika system integration for scheme and asset master data.

- Design & Drawing Data Handling: Initial discussions lacked clarity on design and drawing upload formats and data visualization requirements, which caused a few iterations before finalizing the process.

# Significant Project Success

| Sr. No. | Project Success | Factors that supported success |
| --- | --- | --- |
| 1 | Mobile Traverse Functionality, Online / Offline Data Capture - Asset Mapping | Users can map assets/Component Point data (Intake well, OHT, BPT, WTP etc.) across different schemes and capture geo-tagged photographs associated with these components. Mobile app supports data collection in offline mode during asset mapping and inspections, syncing data automatically when network connectivity is restored. |
| 2 | Data Visualization on GIS Portal | Integrated a real-time data visualization module enabling stakeholders to view schemes, pipelines, OHTs, WTPs, and other assets on interactive GIS maps. |
| 3 | Design vs. Actual Work Comparison | Developed a feature to compare uploaded design & drawing data with actual work done captured through mobile inspections, improving accuracy and quality control. |
| 4 | Transparency in the System | The system provides real-time dashboards, audit trails, and role-based data access, ensuring complete transparency for Contractors, TLs, GMs, and FEs. |
| 5 | Quantity of water- DHARA | The Dhara Module under the Jal Nigam's scheme ensures continuous monitoring and maintenance of water quality across various regions. |
| 6 | Quality of water- NIRMAL | Ensures water quality in various schemes for safe drinking water. Conducts regular tests to detect contaminants or pollutants. |
| 7 | Real time inspection report- Factory Testing | Real-time data capture and standardized inspection parameters enabled quick and consistent factory testing reports. Immediate result visibility, photo/document uploads, and a centralized dashboard helped GM/PIU review and approve faster, reducing manual effort and defect resolution time. |

# Project Shortcomings and Solutions

| Sr. No. | Project Shortcomings | Recommended Solutions |
| --- | --- | --- |
| 1 | Requirement Volatility | Organize a requirement finalization workshop with the client team to freeze scope, especially for GIS layers, RFI workflows, and data visualization requirements. |
| 2 | Bugs and Defect Management | Strengthen QA testing cycles, introduce early integration testing, and set up a dedicated defect triage team to troubleshoot issues quickly. |
| 3 | GIS Data Handling Challenges | Conduct focused technical training for the development team on GIS traversal, layers, and integration with real-time asset mapping workflows. |

# Updated Lessons Learnt

- LESSONS LEARNT

• Requirement stabilization evolved progressively during the initial phases, leading to controlled refinements in design and development.
• GIS integration and field-level workflows required higher validation effort due to operational complexity.
• Change requests during testing phases increased testing cycles and impacted planned timelines.
• Workflow-based modules involving multiple stakeholder roles required additional review and approval iterations.
• Estimation accuracy improved by leveraging historical data and lessons from earlier phases.
• Early reviews and improved domain understanding helped reduce defect leakage in later stages.

KEY TAKEAWAYS

• Requirement finalization workshops are mandatory before development.
• CR impact analysis must include re-testing effort.
• Workflow modules should include validation buffer in planning.
• Early reviews significantly reduce downstream defects.