# Minutes of Meeting

## Jal Rekha

PREPARED BY – Mr. Dheeraj Motiyani

Dated – 10th December 2025

Document Control

| Date | Version | Description | Prepared by | Reviewed by | Approved By |
| --- | --- | --- | --- | --- | --- |
| 10rd December 2025 | 1.0 | Monthly Meeting with MD sir | Mr. Dheeraj Motiyani | Mr. Tapan Khandelwal | Dr. Rakesh Dubey |

| Agenda | Monthly Meeting |  |  |
| --- | --- | --- | --- |
| Presided By | Mr. Tapan Khandelwal | Start Time | 03:00 PM |
| Location | Jal Nigam | End Time | 05:00 PM |

| Participants | Designation |
| --- | --- |
| Mr. KVS Choudary | MD, Jal Nigam |
| Dr. Rakesh Dubey | Head, MPSSDI |
| Mr. Tapan Khandelwal | Project Manager |
| Mr. Dheeraj Motiyani | Sr. Business Analyst |

| S. No. | Module/Activity | Details/Discussion Points |
| --- | --- | --- |
| 1 | Dhara | - Village Mapping to multiple OHTs & habitation linking - Meter as an Entity open for Mapping to Village, OHT and other components ( Needs to be discussed) |
| 2 | Nirmal | - No Provision of Weekly & Monthly report |
| 3 | Bharosa | - Factory Testing and Other module related work update - FE can upload video upto 5 MB size only. |
| 4 | Sahbhagita | - FE can upload video upto 5 MB of the Village – Activity of work & can upload photo as well. ( done in UAT now will do in Prod) - Can upload video on both mobile app and web portal as well. |
| 5 | O&M Billing | - Meter functional or not functional - KL load supply |
| 6 | Jal Samadhan | - Create New Complaint related queries page for Jal samadhan |

Minutes of Meeting

Jal Rekha – O&M Billing Module

Prepared By: Mr. Dheeraj Motiyani
Date of Meeting: 10th December 2025
Location: Jal Nigam, Bhopal
Start Time: 03:00 PM
End Time: 05:00 PM

Document Control

| Date | Version | Description | Prepared By | Reviewed By | Approved By |
| --- | --- | --- | --- | --- | --- |
| 10th December 2025 | 1.0 | O&M Billing Module – Design Discussion | Mr. Dheeraj Motiyani | Mr. Tapan Khandelwal | Dr. Rakesh Dubey |

Agenda

Discussion and finalisation of requirements for O&M Billing Module of Jal Rekha including KL load calculation, penalty logic, expenditure entry and abstract / summary reports.

Participants

| Participant | Designation |
| --- | --- |
| Mr. KVS Choudary | MD, Jal Nigam |
| Dr. Rakesh Dubey | Head, MPSSDI |
| Mr. Tapan Khandelwal | Project Manager |
| Mr. Dheeraj Motiyani | Sr. Business Analyst |
| Technical / Dev Team | Jal Rekha Implementation |

Discussion Points – O&M Billing Module

| S. No. | Area / Screen | Discussion / Decision |
| --- | --- | --- |
| 1 | O&M Billing Meeting Points | - UI UX changes on fields and text boxes - Reports such as Dhara approved report , Nirmal reports and UFW reports to be shown - Man power sheet changes with Additional facilities - Check for Units to be shown with those fields - MWSR reports also add. |
| 2 | Master – Bulk / Institutional Consumers | For bulk meters (Chamardol, Danga, Dyradol, Karthikya, Nagar Parishad Majhauli, Nebuha Bagthia etc.), daily demand and no. of supply days to be captured. System will auto-calculate monthly KL supply and store gross amount, deduction and net amount in Rs. |
| 3 | Penalty Relaxation | New provision to capture District-level approval of penalty relaxation. If “Penalty relaxation = Yes”, fields for reason for relaxation, supporting document upload and approval date to be mandatory. View & delete options to be provided for uploaded relaxations. |
| 4 | O&M Expenditure Entry (Capex/Opex) | Screen to capture Planning Details: estimated amount, expenditure till previous month, expenditure in the current month and upload of supporting documents. Total expenditure (A+B+C) to be auto-summed and shown in Rs. |
| 5 | O&M Billing – Auto Calculations | System to auto-calculate: (a) Monthly O&M amount, (b) O&M amount of first year considering yearly factor, (c) Per KL O&M amount for current year, and (d) O&M amount of present bill based on current month supply and deductions. |
| 6 | Penalty Calculation Sheets | Separate sub-tabs for Manpower, Vehicle, Landline etc. to capture quantity as per agreement, actual provided, penalty per unit (per month / per day), and to auto-calculate total penalty amount. Additional facilities (if any) to be captured in dedicated section. |
| 7 | Complaint Redressal & Service Levels | Complaint redressal sheet to capture no. of complaints, disposed complaints, time taken and penalty (if SLA breached). Linkage with Jal Samadhan complaint IDs to be explored; for now manual entry allowed. |
| 8 | Water Quality & Quantity Abstract | Abstract report to be generated covering: (1) Water quality (MWH, MWSR test reports), (2) Quantity supplied (design vs actual), (3) Residual pressure readings at village, (4) UFW, (5) Complaint redressal status, (6) Additional facilities provided, (7) Power consumption, (8) Overall summary. |
| 9 | Monthly Calculation & Summary Report | Monthly summary screen to display total KL supplied, total O&M amount, total penalty, total deductions and net payable amount for each village and each bulk meter. Export options for PDF and Excel to be provided. |
| 10 | Save as Draft / Final Submission | Each tab to support Save as Draft and Save & Submit actions. Once submitted, record to be non-editable for District users; only HQ admin can reopen for correction with proper remarks and audit log. |
| 11 | Integration with Existing Masters | O&M Billing to reuse village, scheme, meter and consumer masters from Dhara and Sahbhagita modules where possible. Meter functional / non-functional status to be picked from field entries and shown on billing screen in read-only mode. |

Action Items

| S. No. | Action Item | Owner | Target Date |
| --- | --- | --- | --- |
| 1 | Prepare detailed UI mock-ups of all O&M Billing screens (village, bulk meter, penalty, abstract). | BA / UI Team | 15 Dec 2025 |
| 2 | Incorporate KL load formula and auto-calculation logic in technical design document. | Dev Team | 18 Dec 2025 |
| 3 | Implement penalty relaxation workflow with upload and approval controls. | Dev Team | 20 Dec 2025 |
| 4 | Develop PDF / Excel export for monthly abstract and billing summary. | Dev Team | 22 Dec 2025 |
| 5 | Review complete O&M Billing module with MD Sir in next monthly meeting. | PM / MD Office | Next MOM |