# Minutes of Meeting

## Jal Rekha

PREPARED BY – Mr. Dheeraj Motiyani

Dated – 15th October 2025

Document Control

| Date | Version | Description | Prepared by | Reviewed by | Approved By |
| --- | --- | --- | --- | --- | --- |
| 15th October2025 | 1.0 | Monthly Meeting with MD sir | Mr. Dheeraj Motiyani | Mr. Tapan Khandelwal | Dr. Rakesh Dubey |

| Agenda | Monthly Meeting |  |  |
| --- | --- | --- | --- |
| Presided By | Mr. Tapan Khandelwal | Start Time | 03:00 PM |
| Location | Jal Nigam | End Time | 05:00 PM |

| Participants | Designation |
| --- | --- |
| Mr. KVS Choudary | MD, Jal Nigam |
| Dr. Rakesh Dubey | Head, MPSSDI |
| Mr. Tapan Khandelwal | Project Manager |
| Mr. Dheeraj Motiyani | Sr. Business Analyst |

| S. No. | Module/Activity | Details/Discussion Points |
| --- | --- | --- |
| 1 | Dhara | - Village Mapping to multiple OHTs - Validation Check - Consider Meter as an Entity for Mapping to Village |
| 2 | FHTC | - Samagra API integration with FHTC - Connection installed? (Radio button) i) Inside Premise & ii) Outside Premise - Accept or Reject ( Remark Mandatory for Reject option) - Reject Remark visible to Contractor |
| 3 | Nirmal | - Raw water sample ( No limit to parameter) -> remove validation of Pass or Fail - PPM b/w <0.2 to 5/10 from WTP - No Provision of Weekly & Monthly report - Report FE - Provide range for WTP till 200 meter and OHT till 50 meter. |
| 4 | Bharosa | - Vendor where component wise material visible & provide one more option for vendor– “Any Other” - FE can upload video upto 5 MB size only. |
| 5 | Sahbhagita | - FE can upload video upto 5 MB of the Village – Activity of work & can upload photo as well. - Can upload video on both mobile app and web portal as well. |
| 6 | O&M Billing | - Meter functional or not functional - KL load supply |

| Action Plan |  |  |  |
| --- | --- | --- | --- |
| S. No. | Module/Activity | Tasks | Owner |
| 1 | FHTC | - Samagra API integration with FHTC - Connection installed? (Radio button) i) Inside Premise & ii) Outside Premise - Accept or Reject ( Remark Mandatory for Reject option) - Reject Remark visible to Contractor | Development Team |
| 2 | Nirmal | - Raw water sample ( No limit to parameter) -> remove validation of Pass or Fail - PPM b/w <0.2 to 5/10 from WTP - No Provision of Weekly & Monthly report - Report FE - Provide range for WTP till 200 meter and OHT till 50 meter. | Development Team |
| 3 | Bharosa | - Vendor where component wise material visible & provide one more option for vendor– “Any Other” - FE can upload video upto 5 MB size only. | Development Team |
| 4 | Sahabhagita | - FE can upload video upto 5 MB of the Village – Activity of work & can upload photo as well. - Can upload video on both mobile app and web portal as well. | Development Team |