# Project Status Report

Project: Jal Rekha

Govt. of Madhya Pradesh

M.P. STATE ELECTRONICS DEVELOPMENT CORPORATION LTD.

State IT Centre, 47-A, Arera Hills, Bhopal-462011 (M.P.)

www.mpsedc.mp.gov.in

Revision History

| Version | Date | Description | Prepared by | Reviewed by |
| --- | --- | --- | --- | --- |
| 1.0 | 31th January 2025 | Status report including completed activities, delays, and next steps | Mr. Ankur Shrivastava | Mr. Tapan Khandelwal |

# Project Status Report

| Project Code: |  |  | Project Name: Jal Rekha |
| --- | --- | --- | --- |
| Client: 8, Arera Hills, Bhopal, Madhya Pradesh 462027 |  |  |  |
| Business Analyst: Ms. Ekta Saxena |  |  | Service Project Manager: Mr. Tapan Khandelwal |
| Planned Activities; Activities Completed; Schedule Variance; Effort Variance; DRE (%). Changes in Dhara; Completed & LIve; On Schedule; Within Effort; 85%. New reports in RFI; Completed & Live; On Schedule; Within Effort; 86%. Development of Sahbagita; In Progress; On Schedule; Within Effort. |
| Quantitative Information: |  |  |  |
| Metric | Planned Value | Actual Value | Remarks |
| Completed Modules | 2 | 2 | All listed live modules delivered |
| In-Progress Tasks | 1 | 1 | Targeted for completion by 15.02.2025 |
| Prepared by: Mr. Ankur Shrivastava, Business Analyst, MPSeDC |  |  | Date: |
| Reviewed by: Project Manager, Mr. Tapan Khandelwal |  |  | Date: |
| Review Comments: Project is progressing steadily. Some modules are delayed due to external dependencies (Play Store, infra approval). Timely follow-up advised. |  |  |  |