# PROJECT MANAGEMENT PLAN (PMP)

JAL REKHA – Madhya Pradesh Jal Nigam

## Client

Madhya Pradesh Jal Nigam Maryadit (MPJNM)

## Implementing / Technical Agency

[MPSEDC / System Integrator]

Table of Contents

PROJECT MANAGEMENT PLAN (PMP)	1

Client	1

Implementing / Technical Agency	1

1. OVERVIEW	2

1.1 Introduction	2

1.2 Customer Information	2

2. PROJECT ORGANIZATION STRUCTURE	2

2.1 Hierarchical Structure	2

2.2 Roles & Responsibilities	2

3. PROJECT OBJECTIVES	3

4. SCOPE OF WORK	3

4.1 Functional Scope	3

4.2 Integrations	3

4.3 Dashboards & Reports	3

5. PROJECT METHODOLOGY	4

5.1 Development Approach	4

5.2 Key Phases	4

6. PROJECT DELIVERABLES	4

7. ACCEPTANCE CRITERIA	5

8. RISK MANAGEMENT	5

9. QUALITY MANAGEMENT PLAN	5

10. CONFIGURATION & CHANGE MANAGEMENT	5

11. TRAINING & SUPPORT PLAN	5

12. PROJECT MONITORING & REPORTING	6

## 1. OVERVIEW

### 1.1 Introduction

JAL REKHA is a state-level digital governance initiative of Madhya Pradesh Jal Nigam Maryadit (MPJNM) aimed at planning, monitoring, and managing water supply infrastructure and services across Urban and Rural Local Bodies of Madhya Pradesh. The project focuses on end-to-end digital tracking of water supply assets, schemes, distribution networks, service connections, and performance indicators to ensure transparency, efficiency, and data-driven decision-making.

The system supports planning, execution, monitoring, and maintenance of water supply schemes, including alignment with Jal Jeevan Mission (JJM) and other state/central government programs.

### 1.2 Customer Information

Organization: Madhya Pradesh Jal Nigam Maryadit
Location: Bhopal, Madhya Pradesh
Users:  PMU, PIUs, SQC ,TPIA,Contractors, Field Engineers,RE,etc.

## 2. PROJECT ORGANIZATION STRUCTURE

### 2.1 Hierarchical Structure

Managing Director, MP Jal Nigam (Project Sponsor) ↓
Chief General Manager / Nodal Officer ↓
Project Implementation Unit (PIU) ↓
Technical Development & GIS Team ↓
QA, Integration & Support Team ↓
Department Users (Engineers, Field Staff, PIU Officials)

### 2.2 Roles & Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Sponsor | Strategic guidance, approvals, policy decisions |
| Nodal Officer | Department coordination, review & acceptance |
| Project Manager | Planning, execution, monitoring, reporting |
| Business Analyst | Requirement analysis, BRD/SRS, SOPs |
| GIS Lead | Network mapping, spatial validation |
| Technical Lead | Architecture, development, integrations |
| QA Team | Testing, defect management, quality assurance |
| Department Users | UAT, validation, operational feedback |

## 3. PROJECT OBJECTIVES

- Digitization of water supply schemes and assets

- GIS-based mapping of pipelines, reservoirs, ESR/OHT, valves, and connections

- Real-time monitoring of scheme progress and performance

- Improved transparency and audit readiness

- Centralized dashboards and MIS for decision-makers

- Support planning, O&M, and grievance redressal

## 4. SCOPE OF WORK

### 4.1 Functional Scope

- Scheme master creation and lifecycle management

- Asset management (WTP, OHT/ESR, pipelines, pumps)

- GIS-based network mapping and validation

- Household / service connection management

- Work progress tracking (DPR, work orders, milestones)

- Water supply monitoring and performance indicators

- Contractor and vendor data management

- Inspection, geo-tagging, and photo verification

### 4.2 Integrations

- GIS & Geo-portal integration

- Mobile application for field data capture

- Billing or Payment / systems (if applicable)

- MIS & reporting systems

### 4.3 Dashboards & Reports

- State / Zone / District/PIU-wise dashboards

- Scheme progress and coverage reports

- Asset health and maintenance reports

- GIS visual analytics

- Audit and activity logs

## 5. PROJECT METHODOLOGY

### 5.1 Development Approach

- Iterative and incremental development (Sprint-based)

- Phase-wise module rollout

- Continuous stakeholder feedback

### 5.2 Key Phases

- Requirement Study & Gap Analysis

- System Design & Architecture

- Development & GIS Mapping

- Testing & UAT

- Training & Go-Live

- Post Go-Live Support

## 6. PROJECT DELIVERABLES

| S.No | Deliverable |
| --- | --- |
| 1 | JAL REKHA Web Portal |
| 2 3 | Mobile Application GIS Maps & Spatial Database Development of a centralized spatial database for storing and managing geo-referenced information Creation of accurate GIS maps using satellite imagery and field survey data |
|  | - Real-time data update through web and mobile applications - Spatial analysis and visualization to support planning, monitoring, and decision-making - Secure data management with role-based access and data validation - Layer-wise mapping |
| 4 | Dashboards & MIS Reports |
| 5 | SOPs & User Manuals |
| 6 | Training & Go-Live Support |

## 7. ACCEPTANCE CRITERIA

- Successful System & UAT sign-off by MP Jal Nigam

- Compliance with departmental guidelines and schemes

- GIS accuracy and validation approval

- No critical defects at Go-Live

## 8. RISK MANAGEMENT

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Data availability issues | High | Phased data validation |
| Field user adoption | Medium | Training & handholding |
| GIS data mismatch | High | Multi-level verification |
| Policy / guideline changes | Medium | Configurable system design |

## 9. QUALITY MANAGEMENT PLAN

- BRD/SRS reviews and approvals

- Code reviews and testing

- GIS validation checks

- Regression and security testing

- Adherence to QMS / CMMI guidelines

## 10. CONFIGURATION & CHANGE MANAGEMENT

- Version control for code and documents

- Change Request (CR) mechanism

- Impact analysis and approval workflow

- Baseline and release management

## 11. TRAINING & SUPPORT PLAN

- Role-based training sessions

- User manuals and SOPs

- Go-Live handholding support

- Post Go-Live issue resolution

## 12. PROJECT MONITORING & REPORTING

- Weekly review meetings

- Weekly/Monthly progress reports

- Dashboard-based monitoring

- Multi-channel support through phone calls, WhatsApp, and email

- Escalation and issue tracking mechanism

Prepared for: Madhya Pradesh Jal Nigam Maryadit
Document Version: 1.0