# Minutes of Meeting

## Jal Rekha for Jal Nigma

PREPARED BY – Ekta Saxena

Dated – 21 December 2023

Document Control

| Date | Version | Description | Prepared by | Reviewed by | Approved By |
| --- | --- | --- | --- | --- | --- |
| 21 December 2023 | 1.0 | Project Kik-off meeting | Ekta Saxena | Tapan Khandelwal | Dr. Rakesh Dubey |

| Project ID | Project Name | Project Manager | OIC | Department |
| --- | --- | --- | --- | --- |
|  | Jal Rekha | Tapan Khandelwal | Dr. Rakesh Dubey | GIS |

| Agenda | Project Kick-off meeting with project stakeholders |  |  |
| --- | --- | --- | --- |
| Presided By | Dr. Rakesh Dubey, Head MPSSDI, MPSEDC | Start Time | 11:00 AM |
| Location | Ground floor Conference room, GIS Lab | End Time | 12:00 PM |

| Participants | Designation |
| --- | --- |
| Dr. Rakesh Dubey | Group Manager |
| Tapan Khandelwal | GIS Manager |
| Mr. Sunil Thakur | Software Development Manager |
| Mr. Mukesh Singh | Database Developer |
| Mr. Manish Sharma | Android Mobile Developer |
| Mr. Nitin Patel | Testing |
| Ms. Exta Saxena | Business Analyst |
| Mr. Jitendra Rajput | Database Administrator |

| S. No. | Decision Points |
| --- | --- |
| 1. | Meeting Objective The meeting was conducted to discuss the project scope, key objectives, module prioritization, and implementation plan for the Jal Rekha GIS-based Monitoring System. |
| 2 | Project Scope Overview The Jal Rekha Project aims to develop a GIS-based Web Portal and Mobile Application for monitoring and managing water supply schemes across the state. The solution will enable real-time data visualization, asset mapping, design & drawing management, and daily inspection reporting. The system will cater to different user roles: Contractors, General Managers (GM), Team Leads (TL – SQU & TPIA), and Field Engineers (FE) |
| 3. | Key Modules Discussed A. GIS Web Portal Centralized dashboard for real-time visualization of schemes, pipelines, and assets. Integration of uploaded design & drawing data for better monitoring. Interactive layers for schemes, pipelines, OHTs, WTPs, and other assets. Role-based access for stakeholders to review progress and performance. B. Mobile Application – Asset Mapping Mobile app to be used by Field Engineers and Contractors for on-ground asset mapping. Capture geo-coordinates, photos, and scheme details during surveys. Offline data collection support for remote areas with later synchronization. C. Design & Drawing Data Upload Contractors will upload design documents, drawings, and technical specifications through the portal. Data will be stored centrally and linked with corresponding GIS layers for visual representation. D. Daily Inspection & Progress Reporting Mobile app will allow daily inspection submissions by Contractors and Field Engineers. TL (SQU & TPIA) will verify and validate inspection data in real-time. GMs will review consolidated inspection reports and progress updates through the web portal dashboard. |
| 4 | Project Manager assigned Ms. Priya Bhargava (Business Analyst) to: - Collect detailed requirements in consultation with the client team. - Prepare the Requirement Document, Wireframes, and other deliverables as per the standard process. |

| Action Plan |  |  |  |
| --- | --- | --- | --- |
| S. No. | Tasks | Owner | Remarks with Date |
| 1 | Schedule preparation | PM | 22th April 2023 |
| 2. | Resources allocation | PM | 24th April 2023 |
| 3. | Requirements gathering | BA | 25th December 2023 |