TEST PLAN DOCUMENT – Bharosa(Factory Testing) MODULE

Project: Jal Rekha – MP Jal Nigam Maryadit
Module: Bharosa(Factory Testing)
Platforms: FE Mobile Android App + GM Web Portal
Prepared By: Ranjana Yadav
Version: 1.0

Revision History

| Version | Date | Description | Prepared by | Reviewed by |
| --- | --- | --- | --- | --- |
| 1.0 | 14/10/2025 | Test Plan for Bharosa (Factory Testing) Module Jal Rekha-MP Jal Nigam Maryadit | Ranjana Yadav | Tapan Khandelwal/ Dheeraj Motiyani |

Table of Contents

1	Objective	4

2	Scope	4

3	References	5

4	Test Items	6

4.1	Features to be tested	6

4.2	Features not to be tested	6

5	Test Approach (Strategy)	6

6	Personnel	9

7	Management and Metrics	9

8	Test Estimation and Schedule	10

9	Test Phase Entry Criteria	11

9.1	Integration Testing Phase Entry Criteria	11

9.2	System Testing Phase Entry Criteria	11

9.3	Regression Testing Phase Entry Criteria	11

9.4	Integration Testing Phase Exit Criteria	12

9.5	Functional Testing Phase Exit Criteria	12

9.6	Regression Testing Phase Exit Criteria	12

9.7	Suspension and Rejection Criteria	12

10	Pass / Fail Criteria	12

11	Test Deliverables	13

12       Communication Plan	13

# 1.Objective

The BHAROSA – Factory Testing Module is designed to manage and monitor factory-level testing activities for water supply components. The module enables GM users to configure factory testing details through the web portal and allows Field Engineers / Inspectors to perform inspections using the mobile application. The system ensures traceability of component testing, vendor mapping, inspector assignment, and document/media uploads for audit and quality assurance.

The objective of this test plan is to:

- Validate that GM users can successfully configure Factory Testing details through the BHAROSA web module.

- Ensure correct assignment and visibility of components, vendors, TPIA, and FE/Inspector mappings.

- Verify seamless end-to-end data flow from GM Web → Inspector Mobile → Reports.

- Validate document, image, and video upload functionality.

- Ensure system stability, data accuracy, role-based access, and compliance with business requirements.

- Identify functional, integration, usability, and performance defects before production rollout.

# 2. Scope

Testing will cover both Mobile (Android) and Web Application components, focusing on the following areas:

2.1. In Scop-Web Application (GM Login)

- GM authentication and BHAROSA module access

- Navigation to Factory Testing sub-module

- Factory Testing Details listing page

- Add Factory Details modal:

  - Component Name selection

  - Sub-Component Name filtering

  - Item Name selection

  - Empanelled Vendor selection

  - Add New Vendor functionality

  - TPIA selection (8 entries)

  - FE/Inspector mapping

- Field validation and submission

- Persistence of Factory Testing records

- Visibility of submitted records in listing

- Error handling and validation messages

2.2. In Scop-Mobile Application (FE Login)

- Inspector login and authentication

- Fetch assigned Factory Testing records

- Visibility of Components assigned by GM

- Entry of inspection details

- Upload of:

  - Documents

  - Images

  - Videos

- Validation of mandatory fields

- Sync of inspection data to backend

- Handling increased Inspector count

2.3. In Scop-Mobile Application (FE Login)

- API for:

  - Insert Factory Testing details

  - Fetch Inspector/FE assignments

  - Fetch assigned Components

- Data synchronization between Web and Mobile

- Vendor persistence and retrieval

- Error handling for API failures and timeouts

OUT OF SCOPE

The following areas are excluded from this testing cycle:

- Material Testing and Cube Testing modules (unless explicitly referenced)

- Third-party lab systems not integrated with BHAROSA

- Production deployment validation

- Hardware-level testing of factory equipment

- Performance testing beyond defined acceptance criteria

3. References

| Document | Document Version and Date |
| --- | --- |
| Project Plan | V1.0 |
| Functional Requirement Specification | V1.0 |

# 4. Test Items

4.1Features to be tested:

The features/modules to be tested include:

- GM login and BHAROSA module navigation

- Factory Testing Details page UI and functionality

- Add Factory Details workflow

- Component → Sub-component → Item dependency

- Vendor selection and Add New Vendor

- TPIA and FE mapping logic

- Inspector visibility on mobile

- Upload of documents, images, and videos

- Data persistence and reporting visibility

- Role-based access control

- Error handling and validations

4.3- Features not to be tested:

- Non-BHAROSA modules

- External vendor management systems

- Analytics or dashboards outside Factory Testing

- Non-functional testing not defined in scope

# 5. Test Approach (Strategy)

This section defines the testing strategy for the Bharosa Factory Testing module covering FE Mobile App and GM Web. It follows standard testing levels, types and techniques and is tailored to the workflows, validations and integrations you provided. Testing will be carried out across multiple levels—unit, integration, system, and user acceptance—to ensure comprehensive coverage, alignment with business objectives, and compliance with CMMI quality standards.

# The testing strategy of manual testing approaches:

- Testing will be done on the basis of Bharosa Factory Testing Document.

- Integration/ Functional testing would be performed by the QC team.

- If release more than 20 points and 30% initial points are identified as Fail with critical bugs then whole release will be treated as fail and release will be rejected.

- UTC/Code Review/Design Review document shall be provided by Development team with the release.

- Functional, usability, and exploratory testing to verify Jal Rekha behaviour.

5.1 Testing Levels

Unit Testing

- Performed by development team

- Validate individual APIs, form validations, and business logic

- Ensure component-level correctness before integration

Integration Testing

- Validate interaction between:

  - GM Web → Backend APIs

  - Backend → Mobile App

- Ensure correct data flow for:

  - Component assignment

  - Vendor mapping

  - Inspector assignment

- Verify API behavior under success and failure conditions

System Testing

- End-to-end testing of Factory Testing workflow

- Covers:

  - Functional testing

  - Usability testing

  - Validation testing

  - Error handling

- Executed in Staging/UAT environment

User Acceptance Testing (UAT)

- Performed by GM users and Inspectors

- Validate real-life workflow:

  - Factory setup

  - Inspector assignment

  - Inspection execution

- Final sign-off before production release

Regression Testing:

- Ensure new changes do not impact:

  - Existing BHAROSA functionality

  - Other modules dependent on shared masters

5.2 Testing Type

Functional Testing

Data Integrity Testing

Usability Testing

Security Testing

- GIS/Location Testing

Performance Testing

Regression Testing

5.3 Testing Techniques:

1.Equivalence Partitioning (EP)

- 2. Boundary Value Analysis (BVA)

- 3. Use Case Testing

4. Decision Table Testing

# 6. Test summary report reviewed and approved by the QA Lead and relevant personnel:

QC resources are shared resources across the projects, so we are mentioning here all QC resource names. Resources would be deployed on the projects depending on the project requirement and availability of the resources.

| Name | Role | Responsibility |
| --- | --- | --- |
| Nitin Patel | QA Lead | Responsible for test planning, execution, and report review |
| Ranjana Yadav | Sr.QA Engineer | Test case execution, defect logging, and re-testing and Module testing, regression, and UAT coordination |
|  | Team Lead |  |
| Sunil Thakur, Anand Gour | Developer | Bug fixing and code updates during test cycles |
| Tapan Khandelwal | Project Manager | Overall coordination, schedule management, and delivery |

# 7. Management and Metrics

This section describes how the testing activities will be managed, tracked, and measured to ensure alignment with the project timelines and quality standards defined for Bharosa Factory Testing.

- Test Management Activities

• Test Planning and Scheduling: A detailed test plan, schedule, and test environment will be defined and approved before execution begins.

• Test Case Design and Review: Test cases will be designed based on approved SRS/FSD and reviewed by QA leads and domain experts.

• Test Execution and Defect Logging: Manual testing will be performed, and defects will be logged and tracked using Excel.

• Status Reporting: Daily or weekly status updates will be provided to stakeholders, including test coverage, defect summary, and progress.

• Defect Triage Meetings: Regular meetings will be held with developers and stakeholders to review and prioritize defects.

• Test Closure: After successful test cycles, a test summary report will be prepared and shared, including closure status, defect metrics, and sign-off.

- Test Metrics to be captured

The following metrics will be used to evaluate testing effectiveness and quality:

| Metric | Purpose |
| --- | --- |
| Total Test Cases Planned | Number of total test cases designed for Bharosa Factory Testing |
| Test Cases Executed | Actual number of test cases run during test cycles. |
| Pass Percentage | % of successfully passed test cases. |
| Defects Logged | Total defects raised across all modules. |
| Defects by Severity (High/Med/Low) | Helps understand the impact and distribution of issues. |
| Defect Density | Measures defect concentration per module or feature. |
| Test Coverage | Tracks percentage of functionality covered by test cases. |
| Reopen Rate | Defects reopened after being marked as resolved/fixed. |
| Test Execution Progress | Monitors day-wise and module-wise test progress. |

8. Test Estimation and Schedule

This section outlines the estimated effort and timeline required to complete testing activities for the Bharosa Factory Testing Module based on the project scope, number of modules, available resources, and assumed test cycles.

8.1 Estimation Basis

Approximately 12–15 functional modules including Planning, Project, Fund Allocation, Approval, Reports, and Master Management.

Involvement of 1 Tester.

Manual testing approach with daily execution and defect logging.

Two formal test cycles planned:

- Cycle 1 – Initial Functional + Regression Testing

- Cycle 2 – Re-testing + Final UAT Support

8.2 Estimated Effort by Phase

| Activity | Estimated Duration | Remarks |
| --- | --- | --- |
| Requirement Understanding | 1 Days | Review SRS and project workflows |
| Test Planning | 2 Days | Includes environment setup, risk planning |
| Test Case Design | 2-3 Days | For all modules based on functional areas |
| Test Case Review | 1 Days | Peer and lead QA review |
| Test Execution – Cycle 1 | 4–5 Days | Functional, module-level, and integration testing |
| Defect Logging & Triage | Ongoing (4–5 Days) | Parallel to execution |
| Bug Fix Verification / Re-Testing | 3–4 Days | After initial fix deployment |
| Final Test Cycle (UAT Support) | 3–4 Days | Coordinated with department UAT team |
| Test Summary & Closure | 2 Days | Final report, defect metrics, sign-off |

Total Estimated Effort: ~27-29 Working Days (for 1 tester, excluding holidays)

9. Test Phase Entry Criteria

Following types of testing shall be performing:

- Integration testing

- System Testing

- Regression Testing

## 9.1-Integration Testing Phase Entry Criteria

- Successful unit test completion for related modules (above). (Dev/QA)

- Integration build deployed to an integration environment (services reachable). (Release/DevOps)

- API contracts / interface definitions (Swagger/OpenAPI or docs) available for each integration pair. (Dev)

- Test data set prepared for integration flows (sample Schemes, TPIA mappings, sample FE records). (QA)

- Integration test cases ready and reviewed (mapped to APIs and workflows). (QA)

- Access credentials provisioned (service accounts, tokens, GM/FE test users). (Ops/QA)

- No open critical integration blockers (e.g., unresolved API schema mismatch). (Project Lead)

Start when: Integration environment deploy is successful, API contracts are available, and test data/credentials are ready.

## 9.2-System Testing Phase Entry Criteria

- Integration tests passed for major flows (mobile→backend & backend→web). (Integration QA)

- System build deployed to UAT/Staging (same backend used by mobile and web). (DevOps)

- Full feature test cases prepared and reviewed (test case docs present and assigned). (QA)

- Test data loaded in UAT: Schemes, Districts, Blocks, GPs, Villages, FE/GM accounts, sample FE records (Accept/Reject/Drafts). (QA/DBA)

- Samagra sandbox configured / mocked and responds to master-data/member lookups. (Integration QA/DevOps)

- Test tools & access set up: Postman, Charles/Fiddler, logs access, DB read-only access for verification. (QA/DevOps)

- No open P0/P1 (critical/high) defects from integration phase blocking system test. (Project Lead)

- Performance baseline defined for any performance tests to be run (SLA for response times). (QA/Performance)

- Test schedules and resource allocation confirmed (testers/devs on-call for triage). (QA Lead/PM)

Start when: Integration tests pass, UAT deployment is validated, test data and tools are ready, and no blocking defects exist.

## 9.3-Regression Testing Phase Entry Criteria

- New build deployed to test/regression environment. (DevOps)

- Change log / release notes available describing fixes and features to be validated. (Dev/PM)

- Regression test suite selected

- No open critical issues from the build that would invalidate regression (P0). (QA Lead)

- Test data for regression available (or refreshable via scripts). (QA)

- Test environment stable (no ongoing deployments). (DevOps)

## 9.4-Integration Testing Phase Exit Criteria

- All integration test cases for FE ↔ Backend ↔ GM workflows are executed.

- All API contract validations (Samagra, internal services) are passed.

- No open Critical (P0) or High (P1) integration defects remain.

- Data flows (Accept, Reject, Draft, Sync, Images, Remarks) are verified end-to-end.

- Error handling and retry logic are validated for network/API failures.

- Integration environment remains stable with zero crash events.

- Test data is validated for correctness and completeness.

## Exit Outcome: Build is ready for System Testing.

## 9.5-System Testing Phase Exit Criteria

- All functional test cases are executed with ≥ 95% pass rate.

- System testing is considered complete when:

- All functional test cases (FE App + GM Web) are executed at least once.

- All Critical (P0) and High (P1) defects are fixed, retested, and closed.

- Medium-severity defects have workarounds and are logged for later release.

- All regression test cases for modified features have passed.

- Offline mode, SYNC workflow, image workflow, GPS/map, and Samagra integration are validated.

- Performance baselines (page load time, sync time) meet the SLA criteria.

- UI validation across supported Android devices and browsers is completed.

- No blocker exists that prevents UAT execution.

- System Testing Completion Report is prepared and approved by QA Lead.

Exit Outcome: System stable for User Acceptance Testing (UAT).

9.6-Regression Testing Phase Exit Criteria

## Regression testing is complete when:

- Smoke regression suite passes 100%.

- Critical regression scenarios (login, sync, search, export, image view) pass with no failures.

- No new Critical/High regression defects introduced by the latest build.

- Fixes from previous cycles do not break existing functionality.

- Regression Summary Report is published.

## Exit Outcome: Build eligible for final release approval.

## 9.7-Suspension and Rejection Criteria

## Suspension Criteria:

Testing will be temporarily suspended if:

- Test environment becomes unstable or unavailable.

- Critical build deployment failure prevents further execution.

- A large number of showstopper defects block progress.

- Test data is corrupted or unavailable.

Rejection Criteria:

A build/test cycle will be rejected if:

- Entry criteria are not met (e.g., incomplete unit testing, unstable build).

- Major functional modules are missing in the deployed build.

- Key integration points (GIS services, APIs) are non-operational.

- Critical documentation (test cases, traceability) is not approved.

10. Pass / Fail Criteria

Test Approach for testing of project is defined in section 4 and for each point pass fail criteria is mentioning here below:

- If functionality is working as per the SRS, then it will be treated as pass initially.

- If Code Review/Design Review is not provided then it will be treated as pass on a manner and further testing is to be done.

- If Unit test cases/Code review/Design Review are not done or evidence not provided by dev. Team then point will be treated as fail initially.

- If functionality is not working as per FRS then it will be treated as Fail.

# 11. Test Deliverables

Followings document will be testing deliverables to PIC:

- Test schedules

- Test Cases

- Test Reports

- Bug Report

# 12. Communication Plan

| Project Communication Plan : |  | Quality Control |  |
| --- | --- | --- | --- |
| Sr. | Stakeholders | Name of the person | Contact Details (E-Mail ID) |
| 1 | Project QC in Charge |  |  |
| 2 | QC Head |  |  |
| 3 | Project in Charge | Tapan Khandelwal |  |
| 4 | OEG Head |  |  |

| Communication Aspect | Purpose |
| --- | --- |
| Testing status of team | Test engineer will intimate regarding Testing status of points with bug reports to Project QC In-charge on daily Basis. |
| Project QC In-charge with PIC | Project QC In-charge will communicate the status of testing to PIC and also will finalize the testing schedule of next release. |