TEST PLAN DOCUMENT – FHTC MODULE

Project: Jal Rekha – MP Jal Nigam Maryadit
Module: Functional Household Tap Connection (FHTC)
Platforms: FE Mobile Android App + GM Web Portal
Prepared By: Ranjana Yadav
Version: 1.0

Revision History

| Version | Date | Description | Prepared by | Reviewed by |
| --- | --- | --- | --- | --- |
| 1.0 | 18/08/2025 | Test Plan for FHTC Module Jal Rekha-MP Jal Nigam Maryadit | Ranjana Yadav | Tapan Khandelwal/ Dheeraj Motiyani |

Table of Contents

1	Objective	4

2	Scope	4

3	References	5

4	Test Items	6

4.1	Features to be tested	6

4.2	Features not to be tested	6

5	Test Approach (Strategy)	6

6	Personnel	9

7	Management and Metrics	9

8	Test Estimation and Schedule	10

9	Test Phase Entry Criteria	11

9.1	Integration Testing Phase Entry Criteria	11

9.2	System Testing Phase Entry Criteria	11

9.3	Regression Testing Phase Entry Criteria	11

9.4	Integration Testing Phase Exit Criteria	12

9.5	Functional Testing Phase Exit Criteria	12

9.6	Regression Testing Phase Exit Criteria	12

9.7	Suspension and Rejection Criteria	12

10	Pass / Fail Criteria	12

11	Test Deliverables	13

12       Communication Plan	13

# 1.Objective

The objective of testing the Jal Rekha system (Web & Mobile) is to verify and validate that the application meets its functional, technical, and business requirements, while ensuring quality, usability, performance, and security.

The testing effort will ensure:

- Validate that the FE Mobile App allows accurate household survey data capture (including geolocation, images, verification flags).

- Ensure correct offline/online behaviour for sync, drafts, and data storage.

- Verify that FE submissions (Accept/Reject) reflect properly in GM Web Portal and Contractor portal wherever applicable.

- Validate GM Web Portal’s ability to view, filter, search, export, and verify records submitted by FE.

- Ensure complete field-level mapping, data accuracy, and behaviour after migration to Samagra API.

- Confirm system reliability, data integrity, usability, security, and performance.

# 2. Scope

Testing will cover both Mobile (Android) and Web Application components, focusing on the following areas:

Mobile Application

The following items are included within the scope of testing for the Field Engineer Android application:

Functional Areas

- FE login, authentication, and session handling.

- Access to HSC (FHTC) module from the Jal Rekha mobile dashboard.

- Display and behaviour of HSC module tabs:

  - DOWNLOAD

  - HSC Verification

  - SYNC Offline Data

  - View/Delete Draft

  - History

- Dropdown population (Scheme → District → Block → Panchayat → Village).

- Fetch Village Survey Data (server → app).

- Household Survey workflow:

  - Display of person records

  - Opening household form

  - Tap Connection Yes/No logic

  - Conditional field visibility

  - Photo capture, gallery upload

  - GPS/map handling

  - Remarks validation

  - Mandatory field checks

- Draft saves, retrieve, edit, and delete.

- Offline mode:

  - Offline data entry

  - Offline draft integrity

  - Offline sync

  - Sync retry logic

- SYNC Offline Data end-to-end behaviour.

- History view and status reflection (Draft → Submitted → Accepted/Rejected).

- Input validation, error messages, and alert messages.

- Behaviour with large, unsupported, or corrupt images.

- Behaviour with slow network, offline mode, and network interruption.

- Samagra API behaviour during FE submission (for updated APK).

Non-Functional Areas

- App responsiveness during sync.

- Handling of low battery, low memory scenarios.

- UI consistency across supported Android versions (Android 9–14).

Web Application

The following areas are included within the scope of GM Web Portal testing:

Functional Areas

- GM login, authentication, and session expiry handling.

- Access to FHTC module on the web portal.

- FHTC landing page UI (dropdowns, search/reset, table).

- Filtering/search behavior:

  - Scheme

  - District / Block / GP / Village (if present)

  - Family Id, Member Id, Mobile no.

  - Date range filters

- Reset behavior.

- Data table validations:

  - Column headers

  - FE-submitted values

  - Accept/Reject status

  - Images

  - FE remarks

  - Timestamp and metadata

- Viewing image thumbnails, enlarged viewer, and handling corrupt images.

- Sorting and pagination.

- Export: CSV/Excel/PDF behavior.

- Newly submitted FE records appearing after refresh.

- Sync consistency between FE mobile submission and GM web view.

- Combination filters validation (Scheme + District + Village).

- UI compatibility across browsers (Chrome/Edge/Firefox).

- Backward compatibility of NIC data after Samagra migration.

- Samagra API behavior for master data and member details.

Non-Functional Areas

- Page performance with large data sets.

- Error-handling (API failure, timeouts).

- Access control (GM only).

OUT OF SCOPE

The following areas are excluded from this testing cycle:

- Backend database performance tuning not part of functional API behavior.

- Load testing beyond defined limits (unless separately planned).

- UI testing on unsupported mobile OS versions and browsers.

- Non-FHTC modules (unless linked):

  - Material Testing

  - Cube Testing

  - Factory Testing

- Integration with external Contractor Web beyond reflect-status check.

- Any hardware-specific camera or GPS performance benchmarking.

- Penetration testing / security audit (unless separately scoped).

3. References

| Document | Document Version and Date |
| --- | --- |
| Project Plan | V1.0 |
| Functional Requirement Specification | V1.0 |

# 4. Test Items

4.1Features to be tested-MOBILE APP:

The features/modules to be tested include:

- FE login/logout/session handling.

- HSC module visibility & navigation.

- Dropdown population and cascading selections.

- Fetch village survey data.

- HSC Verification listing.

- Household Survey page:

- All field visibility

- Tap Connection Yes/No logic

- Inside/Outside + Accept/Reject conditional fields

- Camera/photo capture

- Multi-image replace logic

- Remarks validation

- Map/GPS capture

- Mandatory field validation.

- Draft save/edit/delete.

- Offline data capture and sync.

- SYNC Offline Data full workflow.

- History listing with correct statuses.

- Error messages & warnings.

- Handling of invalid/large/corrupt images.

- Samagra-integrated data submission

4.2Features to be tested-WEB APPLICATION:

- GM login and access authorization.

- FHTC tab visibility.

- Page load (filters/table/buttons).

- Scheme dropdown server data load.

- Filtering and searching (all filter combinations).

- Reset behaviour.

- Data table validation including all columns.

- Accept/Reject reflection.

- Record drill-down and image viewer.

- Handling missing/corrupt images.

- Sorting and pagination.

- Export file generation (CSV/Excel/PDF).

- Realtime/refresh update of FE records.

- Field-level data integrity check (Samagra mapping).

- Historical record validation pre-Samagra

4.3Features to be tested-SAMAGRA INTEGRATION:

- Master data retrieval

- Field-level mapping correctness

- Null-field handling

- Security authentication

- Performance for API calls

- Data transformation from NIC → Samagra (migration)

## 4.2-Features not to be tested

- Non-FHTC modules (Anusandhan, Dharā, Master, Nirmal, Sopan, etc.)

- Backend DB schema design

- Full data migration testing for all states (only sample mapping)

- Personalized user profile updates not related to FHTC

- Voice input / speech-to-text

- Any future features not described in current requirements

- FE App installation, Google Play Store release process

- UI design alignment not affecting functionality

# 5. Test Approach (Strategy)

This section defines the testing strategy for the Functional Household Tap Connection (FHTC) module covering FE Mobile App, GM Web Portal and Samagra integration. It follows standard testing levels, types and techniques and is tailored to the workflows, validations and integrations you provided. Testing will be carried out across multiple levels—unit, integration, system, and user acceptance—to ensure comprehensive coverage, alignment with business objectives, and compliance with CMMI quality standards.

# The testing strategy of manual testing approaches:

- Testing will be done on the basis of FHTC Module FRS Document.

- Integration/ Functional testing would be performed by the QC team.

- If release more than 20 points and 30% initial points are identified as Fail with critical bugs then whole release will be treated as fail and release will be rejected.

- UTC/Code Review/Design Review document shall be provided by Development team with the release.

- Functional, usability, and exploratory testing to verify Jal Rekha behaviour.

5.1 Testing Levels

Unit Testing

- Performed by: Developers.

- Scope: Individual functions, methods, mobile UI components, and backend APIs (including Samagra adapter).

- Focus: Correctness of logic, input validation, small-edge cases (e.g., remark length, image size check).

- Exit criteria: Unit tests pass locally and in CI; code coverage targets met for critical modules

Integration Testing

- Performed by: Dev / Integration QA.

- Scope: Interactions between components — Mobile ↔ Backend, Backend ↔ Samagra API, Backend ↔ GM Web.

- Focus: Data contracts (request/response schemas), error handling, retry & rate-limit handling, image upload flow, token/auth handling

- All defined integration test cases pass; API contract tests stable

System Testing

- Performed by: QA team.

- Scope: End-to-end functional validation in a controlled UAT environment (mobile + web + Samagra sandbox).

- Focus: All functional scenarios (Main flows + negative cases), UI behavior, session handling, offline/online SYNC flows, exports.

- Includes: functional, compatibility, usability, basic performance and security checks.

- Exit criteria: All critical and high severity test cases passed; blocking defects resolved.

User Acceptance Testing (UAT)

- Performed by: Business stakeholders (PIU engineers, GM, contractors).

- Scope: Real-world workflows, role-based scenarios, reporting & exports, business acceptance.

- Focus: Business correctness and readiness for production.

- Exit criteria: Stakeholder sign-off on UAT test cycles

Regression Testing:

- Performed by: QA (automation + manual where needed).

- Scope: Re-run existing passed scenarios after changes (APK update, Samagra integration, bug fixes).

- Trigger: After any build, patch, or code deployment.

- Approach: Prioritize smoke → critical regression → full regression as needed

5.2 Testing Type

Functional Testing
- FE forms, conditional fields (Tap Connection Yes/No), draft workflows, SYNC, History, GM filters/search/reset, exports, image viewer

Data Integrity Testing
- Validate FE → backend → GM flows, image metadata, timestamps, Accept/Reject propagation, Samagra field-level mapping (e.g., Samagra member ID → Family Member Id)

Usability Testing
- Mobile flow intuitiveness, button labels, error messages, draft UX, tooltips, ability to perform tasks with minimal steps.

Security Testing
- Authentication (session timeout), role-based access control (FE vs GM), secure transmission (HTTPS), token handling for Samagra, no sensitive data leakage in logs.

- GIS/Location Testing

- - GPS capture, map coordinates, lat/long accuracy display, offline coordinate fallbacks, map zoom/pan.

Performance Testing
- Sync under load, large image uploads, table load with large datasets, export generation timing.

Regression Testing
- Automated regression for critical flows (login, submit, sync, fetch, export) and manual regression for UI nuances after changes.

5.3 Testing Techniques:

1.Equivalence Partitioning (EP)

Purpose: reduce test cases by grouping inputs.

  - Input values are divided into valid and invalid partitions

  - Example: image sizes — valid (<= limit), invalid (> limit); mobile numbers — valid 10-digit vs invalid partitions.

- 2. Boundary Value Analysis (BVA)

Purpose: Focus on values at the edge of input ranges to detect boundary defects.

- Focuses on testing limits around valid ranges.

- Example: remark field max length (test at max-1, max, max+1); retry attempts for SYNC backoff threshold.

- 3. Use Case Testing

Purpose: validate real user journeys across components.

- Ensures end-to-end scenarios are validated against business flows.

- Example: FE offline capture → Save Draft → Re-login → SYNC → GM view Accept/Reject → Export

4. Decision Table Testing

Purpose: handle combinations of conditions.

- Useful for modules with multiple conditions and outcomes.

- Example: Tap Connection = Yes/No × Image present/absent × Connection Installed value → expected validation & visibility

# 6. Test summary report reviewed and approved by the QA Lead and relevant personnel:

QC resources are shared resources across the projects, so we are mentioning here all QC resource names. Resources would be deployed on the projects depending on the project requirement and availability of the resources.

| Name | Role | Responsibility |
| --- | --- | --- |
| Nitin Patel | QA Lead | Responsible for test planning, execution, and report review |
| Ranjana Yadav | Sr.QA Engineer | Test case execution, defect logging, and re-testing and Module testing, regression, and UAT coordination |
| Dr. Rakesh Dubey | Team Lead |  |
| Sunil Thakur, Anand Gour | Developer | Bug fixing and code updates during test cycles |
| Tapan Khandelwal | Project Manager | Overall coordination, schedule management, and delivery |

# 7. Management and Metrics

This section describes how the testing activities will be managed, tracked, and measured to ensure alignment with the project timelines and quality standards defined for FHTC

- Test Management Activities

• Test Planning and Scheduling: A detailed test plan, schedule, and test environment will be defined and approved before execution begins.

• Test Case Design and Review: Test cases will be designed based on approved SRS/FSD and reviewed by QA leads and domain experts.

• Test Execution and Defect Logging: Manual testing will be performed, and defects will be logged and tracked using Excel.

• Status Reporting: Daily or weekly status updates will be provided to stakeholders, including test coverage, defect summary, and progress.

• Defect Triage Meetings: Regular meetings will be held with developers and stakeholders to review and prioritize defects.

• Test Closure: After successful test cycles, a test summary report will be prepared and shared, including closure status, defect metrics, and sign-off.

- Test Metrics to be captured

The following metrics will be used to evaluate testing effectiveness and quality:

| Metric | Purpose |
| --- | --- |
| Total Test Cases Planned | Number of total test cases designed for FHTC |
| Test Cases Executed | Actual number of test cases run during test cycles. |
| Pass Percentage | % of successfully passed test cases. |
| Defects Logged | Total defects raised across all modules. |
| Defects by Severity (High/Med/Low) | Helps understand the impact and distribution of issues. |
| Defect Density | Measures defect concentration per module or feature. |
| Test Coverage | Tracks percentage of functionality covered by test cases. |
| Reopen Rate | Defects reopened after being marked as resolved/fixed. |
| Test Execution Progress | Monitors day-wise and module-wise test progress. |

8. Test Estimation and Schedule

This section outlines the estimated effort and timeline required to complete testing activities for the FHTC Module based on the project scope, number of modules, available resources, and assumed test cycles.

8.1 Estimation Basis

Approximately 12–15 functional modules including Planning, Project, Fund Allocation, Approval, Reports, and Master Management.

Involvement of 1 Tester.

Manual testing approach with daily execution and defect logging.

Two formal test cycles planned:

- Cycle 1 – Initial Functional + Regression Testing

- Cycle 2 – Re-testing + Final UAT Support

8.2 Estimated Effort by Phase

| Activity | Estimated Duration | Remarks |
| --- | --- | --- |
| Requirement Understanding | 2 Days | Review SRS and project workflows |
| Test Planning | 2 Days | Includes environment setup, risk planning |
| Test Case Design | 2-3 Days | For all modules based on functional areas |
| Test Case Review | 1 Days | Peer and lead QA review |
| Test Execution – Cycle 1 | 8–10 Days | Functional, module-level, and integration testing |
| Defect Logging & Triage | Ongoing (4–5 Days) | Parallel to execution |
| Bug Fix Verification / Re-Testing | 3–4 Days | After initial fix deployment |
| Final Test Cycle (UAT Support) | 3–4 Days | Coordinated with department UAT team |
| Test Summary & Closure | 2 Days | Final report, defect metrics, sign-off |

Total Estimated Effort: ~15-20 Working Days (for 1 tester, excluding holidays)

9. Test Phase Entry Criteria

Following types of testing shall be performing:

- Integration testing

- System Testing

- Regression Testing

## 9.1-Integration Testing Phase Entry Criteria

- Successful unit test completion for related modules (above). (Dev/QA)

- Integration build deployed to an integration environment (services reachable). (Release/DevOps)

- API contracts / interface definitions (Swagger/OpenAPI or docs) available for each integration pair. (Dev)

- Test data set prepared for integration flows (sample Schemes, TPIA mappings, sample FE records). (QA)

- Integration test cases ready and reviewed (mapped to APIs and workflows). (QA)

- Access credentials provisioned (service accounts, tokens, GM/FE test users). (Ops/QA)

- No open critical integration blockers (e.g., unresolved API schema mismatch). (Project Lead)

Start when: Integration environment deploy is successful, API contracts are available, and test data/credentials are ready.

## 9.2-System Testing Phase Entry Criteria

- Integration tests passed for major flows (mobile→backend & backend→web). (Integration QA)

- System build deployed to UAT/Staging (same backend used by mobile and web). (DevOps)

- Full feature test cases prepared and reviewed (test case docs present and assigned). (QA)

- Test data loaded in UAT: Schemes, Districts, Blocks, GPs, Villages, FE/GM accounts, sample FE records (Accept/Reject/Drafts). (QA/DBA)

- Samagra sandbox configured / mocked and responds to master-data/member lookups. (Integration QA/DevOps)

- Test tools & access set up: Postman, Charles/Fiddler, logs access, DB read-only access for verification. (QA/DevOps)

- Automation smoke suite available and passed on UAT build (basic login, submit, sync). (QA/Automation)

- No open P0/P1 (critical/high) defects from integration phase blocking system test. (Project Lead)

- Performance baseline defined for any performance tests to be run (SLA for response times). (QA/Performance)

- Test schedules and resource allocation confirmed (testers/devs on-call for triage). (QA Lead/PM)

Start when: Integration tests pass, UAT deployment is validated, test data and tools are ready, and no blocking defects exist.

## 9.3-Regression Testing Phase Entry Criteria

- New build deployed to test/regression environment. (DevOps)

- Change log / release notes available describing fixes and features to be validated. (Dev/PM)

- Regression test suite selected (smoke + critical regression cases) and automation scripts prepared. (QA/Automation)

- Automation smoke run successful on the build (sanity pass). (Automation)

- No open critical issues from the build that would invalidate regression (P0). (QA Lead)

- Test data for regression available (or refreshable via scripts). (QA)

- Test environment stable (no ongoing deployments). (DevOps)

Start when: Smoke automation passed and the environment is stable with release notes available.

## 9.4-Integration Testing Phase Exit Criteria

- All integration test cases for FE ↔ Backend ↔ GM workflows are executed.

- All API contract validations (Samagra, internal services) are passed.

- No open Critical (P0) or High (P1) integration defects remain.

- Data flows (Accept, Reject, Draft, Sync, Images, Remarks) are verified end-to-end.

- Error handling and retry logic are validated for network/API failures.

- Integration environment remains stable with zero crash events.

- Test data is validated for correctness and completeness.

## Exit Outcome: Build is ready for System Testing.

## 9.5-System Testing Phase Exit Criteria

- All functional test cases are executed with ≥ 95% pass rate.

- System testing is considered complete when:

- All functional test cases (FE App + GM Web) are executed at least once.

- All Critical (P0) and High (P1) defects are fixed, retested, and closed.

- Medium-severity defects have workarounds and are logged for later release.

- All regression test cases for modified features have passed.

- Offline mode, SYNC workflow, image workflow, GPS/map, and Samagra integration are validated.

- Performance baselines (page load time, sync time) meet the SLA criteria.

- UI validation across supported Android devices and browsers is completed.

- No blocker exists that prevents UAT execution.

- System Testing Completion Report is prepared and approved by QA Lead.

Exit Outcome: System stable for User Acceptance Testing (UAT).

9.6-Regression Testing Phase Exit Criteria

## Regression testing is complete when:

- Smoke regression suite passes 100%.

- Critical regression scenarios (login, sync, search, export, image view) pass with no failures.

- No new Critical/High regression defects introduced by the latest build.

- Fixes from previous cycles do not break existing functionality.

- Regression Summary Report is published.

## Exit Outcome: Build eligible for final release approval.

## 9.7-Suspension and Rejection Criteria

## Suspension Criteria:

Testing will be temporarily suspended if:

- Test environment becomes unstable or unavailable.

- Critical build deployment failure prevents further execution.

- A large number of showstopper defects block progress.

- Test data is corrupted or unavailable.

Rejection Criteria:

A build/test cycle will be rejected if:

- Entry criteria are not met (e.g., incomplete unit testing, unstable build).

- Major functional modules are missing in the deployed build.

- Key integration points (GIS services, APIs) are non-operational.

- Critical documentation (test cases, traceability) is not approved.

10. Pass / Fail Criteria

Test Approach for testing of project is defined in section 4 and for each point pass fail criteria is mentioning here below:

- If functionality is working as per the SRS, then it will be treated as pass initially.

- If Code Review/Design Review is not provided then it will be treated as pass on a manner and further testing is to be done.

- If Unit test cases/Code review/Design Review are not done or evidence not provided by dev. Team then point will be treated as fail initially.

- If functionality is not working as per FRS then it will be treated as Fail.

# 11. Test Deliverables

Followings document will be testing deliverables to PIC:

- Test schedules

- Test Cases

- Test Reports

- Bug Report

# 12. Communication Plan

| Project Communication Plan : |  | Quality Control |  |
| --- | --- | --- | --- |
| Sr. | Stakeholders | Name of the person | Contact Details (E-Mail ID) |
| 1 | Project QC in Charge |  |  |
| 2 | QC Head |  |  |
| 3 | Project in Charge | Tapan Khandelwal |  |
| 4 | OEG Head |  |  |

| Communication Aspect | Purpose |
| --- | --- |
| Testing status of team | Test engineer will intimate regarding Testing status of points with bug reports to Project QC In-charge on daily Basis. |
| Project QC In-charge with PIC | Project QC In-charge will communicate the status of testing to PIC and also will finalize the testing schedule of next release. |