| Focus Task List for February 2026 - Jal Rekha 03-02-2026 |  |  |  |
| --- | --- | --- | --- |
| No | Module | Task | Status |
| 1 | Dhara | - Left-out villages for mapping where habitation is not mapped, collect the villages list with geo-tagged photo for mapping - Village mapping mandatory for O&M billing for Jan – Mar 2026 quarter onwards - Dhara Reports Creation – Approved data to shown in reports to HO - Multiple OHT reading report showing for one village - Login issue in Agar Malwa - Dhara reading not done from 1 Jan to 14 Jan | 1.Done 2.Done 3.Done 4.Mapping Issue(Done) 5.Done |
| 2 | Bharosa | - Cube Testing and Material Testing – module under development - Factory Testing – Save as draft and upload option - Option to upload QAP and other documents while mapping / assign TPIA | 1.CubeTesting- To be Started (10.03.2026) Material Testing- Deployed on UAT (Testing) 2. Done 3.Not required as discussed with MD Sir |
| 3 | Nirmal | - Wrap Text in column header for reports - Nirmal reports – data check and delete application testing period data - Report names & ordering - Water quality list view – Pending Samples for Testing - Water quality test report – Customized reports and show in last tab - FRC value should be shown in report for chlorine test - Water quality test report - Component drop-down & Search not working - Feature for all Module Excel report download auto generated name show in header - Name change in report tab – Beneficiary Water Testing Report (Failed Sample) - Action – Action by Contractor (Icons for View / Upload) - Failed sample action taken by GM – Action by GM Pending / Accepted / Rejected - Action – View Log - View Contractor Report - Remove - Loop to be run as RFI for Inspection - Incorporate a remark option for failed tests and show to contractor | 1.Done 2.Done 3.Done 4.Done 5.Done 6.WIP 7.Done 8.Done 9.Done |
| 4 | Sujalam Bharat App | Data from Gati Shakti to be transferred to the App through API. Any additional attributes required will be added in API by MPSEDC | Not received Master from Jal Nigam |
| 5 | Anushravan RFI | - RFI Pull Back & Reassign Option for GM PIU - Abstract of Anusharavn at contractor mobile login - RFI comment column ordering in mobile - Date & Time not showing in comments mobile login - New requirement by MD Sir- Pipeline component and RFI generated commissioning and hydro testing and no dependency in lengh | 1.Low priority 2.Need to discuss 3.Done 4.Done 5.Done |
| 6 | Parinaam (HSC) | - Loop to be run for reinspection as in Anushravan RFI (Geo-fencing for Contractor / Subsequent FE inspections) - Provision of summary report in mobile | 1.Under development (10.03.2026) 2.Already done on web |
| 7 | O&M Billing (Aakalan) | - Only Metered Approved reading to be taken for O&M Billing - Summary sheet view with complete bill in pdf | 1.Done 2.Done |
| 8 | Master or Vistrit | Village wise summary report – format to be shared | Done (Balkrishna) |
| 9 | Daily Inspection | - Option for searching by Survey ID - Inspection ID, view log and inspection date not shown in contractor mobile login | 1.Done 2.Done |
| 10 | Jal Rekha | - HO users to be given view rights for all reports, only approved data to be shown in Dhara - Users – MD, PD, CGMs, GMs, PMU, PMCs (If IDs existing, report viewing functionality to be added) | 1Done 2.Done |