# Project Status Report

Project: Jal Rekha

Govt. of Madhya Pradesh

M.P. STATE ELECTRONICS DEVELOPMENT CORPORATION LTD.

State IT Centre, 47-A, Arera Hills, Bhopal-462011 (M.P.)

www.mpsedc.mp.gov.in

Revision History

| Version | Date | Description | Prepared by | Reviewed by |
| --- | --- | --- | --- | --- |
| 1.0 | 30th December 2025 | Status report including completed activities, delays, and next steps | Mr. Dheeraj Motiyani | Mr. Tapan Khandelwal |

# Project Status Report

| Project Code: MPSEDC/MPSSDI (GIS)/2025/00423 | Project Name: Jal Rekha |
| --- | --- |
| Client: 8, Arera Hills, Bhopal, Madhya Pradesh 462027 |  |
| Business Analyst: Mr. Dheeraj Motiyani | Service Project Manager: Mr. Tapan Khandelwal |
| Planned Activities; Activities Completed; Schedule Variance; Effort Variance; DRE (%). Bharosa Factory Testing Mobile; Completed; On Schedule; Within Effort; 75%. Bharosa Factory Testing CR Report View; Completed; On Schedule; Within Effort; 67%. Material Testing GM Contractor login; Completed; On Schedule; Within Effort; 80%. Material Testing FE Login; Completed; On Schedule; Within Effort; 83%. O&M Billing module – CR _ Contractor Login; In progress; On Schedule; Within Effort; 78%. FHTC Module – CR FE Reports; Completed; On Schedule; Within Effort; 67%. O&M Billing & Dhara - Security Vulnerability - Sonarcube & SVN; Completed; On Schedule; Within Effort; 100% & 75%. Nirmal Raw Water CR; Completed; On Schedule; Within Effort; 77%. Sahbhagita CR; Completed; On Schedule; Within Effort; 77%. |
| Quantitative Information: |  |

| AS-IS | Productivity | Code_Rate | Test_Rate |
| --- | --- | --- | --- |
| Mean | 0.1668 | 0.2606 | 1.0753 |
| SD | 0.005 | 0.021 | 0.064 |
| UCL | 0.18312 | 0.325 | 0.6918 |
| LCL | 0.15025 | 0.1961 | 0.3083 |
| Target | Productivity |  |  |
| Mean | 0.18 |  |  |
| SD | 0.05 |  |  |
| What if | Productivity | Code_Rate | Test_Rate |
| Mean | 0.17929 | 0.32 | 0.7 |
| SD | 0.050 | 0.050 | 0.050 |
| USL | 0.32929 | 0.47 | 0.85 |
| LSL | 0.02929 | 0.17 | 0.55 |

CYCLE TIME :

| AS-IS | Cycle time | Code_CT | Test_CT |
| --- | --- | --- | --- |
| Mean | 0.8012 | 0.3141 | 0.1876 |
| SD | 0.117 | 0.086 | 0.059 |
| UCL | 1.1518 | 0.5709 | 0.3643 |
| LCL | 0.4506 | 0.0573 | 0.011 |
| Target | Cycle time |  |  |
| Mean | 0.72108 |  |  |
| SD | 0.25 |  |  |
| What if | Cycle time | Code_CT | Test_CT |
| Mean | 0.72402 | 0.25 | 0.17 |
| SD | 0.25 | 0.1 | 0.5 |
| USL | 1.47402 | 0.55 | 1.67 |
| LSL | -0.02598 | -0.05 | -1.33 |

DRE:

| AS-IS | DRE | Code Review Per Size |
| --- | --- | --- |
| Mean | 0.778 | 0.1992 |
| SD | 0.086 | 0.062 |
| UCL | 1.0368 | 0.384 |
| LCL | 0.5197 | 0.0145 |
| Target | DRE |  |
| Mean | 0.80 |  |
| SD | 0.10 |  |
| What if | DRE | Code Review Per Size |
| Mean | 0.793 | 0.22 |
| SD | 0.1 | 0.05 |
| USL | 1.09348 | 0.37 |
| LSL | 0.49348 | 0.07 |

| Completed Modules | 8 | 8 | All listed live modules delivered |
| --- | --- | --- | --- |
| In-Progress Tasks | 1 | 1 | Targeted for completion by 31.12.2025 |
| Prepared by: Mr. Dheeraj Motiyani, Sr. Business Analyst, MPSeDC |  |  | Date: |
| Reviewed by: Project Manager, Mr. Tapan Khandelwal |  |  | Date: |
| Review Comments: Project is progressing steadily. Some modules are delayed due to external dependencies (Play Store, infra approval). Timely follow-up advised. |  |  |  |