# Project Initiation Document

## Jal Rekha for Jal Nigam

PREPARED BY – Tapan Khandelwal

Dated – 22th December 2023

Document Control

| Date | Version | Description | Prepared by | Reviewed by | Approved By |
| --- | --- | --- | --- | --- | --- |
| 22-12-23 | 1.0 | Project Initiation Document | Tapan Khandelwal | Dr. Rakesh Dubey | Dr. Rakesh Dubey |
| 01-01-25 | 1.1 | Project Extension Document | Tapan Khandelwal | Dr. Rakesh Dubey | Dr. Rakesh Dubey |

| Project ID | Project Name | Project Manager | OIC | Department |
| --- | --- | --- | --- | --- |
|  | Jal Rekha | Tapan Khandelwal | Dr. Rakesh Dubey | GIS |

Project Summary

The primary objective of Jal Rekha is to streamline departmental operations by enabling effective task assignment, work progress monitoring, and data-driven decision-making. The platform empowers field engineers, contractors, and department officials to collaborate effectively through features like asset mapping, RFI management, inspections, and reporting dashboards.

Program Objectives

| S No | Objectives |
| --- | --- |
| 1. | The primary objective is to enable the Department and stakeholders to make data-driven decisions by providing real-time visibility of ongoing and completed schemes, asset mapping, design and drawing validations, and daily inspection tracking through a web-based portal and mobile application. |
| 2 | - Solve Water Supply Project Challenges - GIS-Based Asset Visualization - Compare Design vs. Actual Work. - Mobile-Based Asset Mapping & Inspections. - Transparency & Accountability - Integrated Monitoring & Decision-Making |

Project Benefits

| S No | Benefits |
| --- | --- |
| 1 | Eliminates manual reporting and data discrepancies by enabling a centralized digital repository. |
| 2 | Provides interactive GIS maps to visualize schemes, pipelines, OHTs, WTPs, and other assets. |
| 3 | Enables design vs. actual work comparison, improving project quality control and accuracy. |
| 4 | Supports decision-making by highlighting progress gaps and pending works on the map. |
| 5 | RFI (Request for Inspection) module brings transparency by allowing digital inspection requests and approvals. |
| 6 | Field Engineers and Contractors can capture geo-coordinates, photos, videos, and work progress directly from the site |
| 7 | Mobile app supports online and offline data capture, ensuring uninterrupted operations in remote areas. |
| 8 | Highlights deviations between planned and executed work to reduce errors and improve construction quality. |

Project Scope

| S No | Scope |
| --- | --- |
| 1 | Web Application - User & Task Management - Role-based access control, user activation/deactivation, task assignment, and monitoring. - Asset Mapping & Visualization - Centralized database for BPTs, pipelines, valves, OHTs, junction points, ESRs, reservoirs, and WTPs. - Visualizes mapped assets on GIS-enabled maps with filter, search, and layer functionalities. - Supports uploading KML files for schemes and components, displaying both uploaded and surveyed data in separate layers. - GIS Integration - Provides spatial analysis tools like buffer analysis, proximity analysis, and network tracing for planning and decision-making. - RFI & Anushravan Management - Enables contractors, GMs, SQCs, and TPIAs to manage inspection requests, assign inspections, upload reports, and track statuses. - Dhara - Ensures approval of all reading upload from field against Intake-well, WTP, OHT, Village, and Bulk Consumer. - Master Module - Mapping and manages village with schemes and components. - Nirmal - Check the water quality reports submitted by contractor once sample collected from the field. - Sahbhagita Module - Monitoring IEC activities preform by NGOs. - Sopan Module (Component Planning & Management) - Manages scheme planning, approvals, project cost estimations, and financial tracking. - O&M Billing Module - Automates billing, verification, and approval workflows for contractors performing operation & maintenance activities. - Reporting & Dashboard - Provides real-time analytics, scheme progress reports, inspection statuses, billing summaries, and grievance redressal tracking. |
| 2 | Mobile Application 1. Device Registration (Self-Registration) - Users can register their Android devices within the app, and access is authorized by the administrator. 2. Data Synchronization - Synchronizes assigned schemes, components, and inspections between the device and the server to ensure real-time data availability. 3. Asset Mapping - Enables users to map water supply components like BPT, intake wells, junction points, pipelines, OHTs, ESRs, and reservoirs with geo-tagged photographs. 4. Geofencing & Data Upload - Supports controlled data updates and uploads to ensure secure and location-verified mapping. 5. Traverse Functionality - Allows field staff to navigate networks, capture GPS coordinates, record observations, and upload mapped asset details. 6. Anushravan (Request for Inspection) • Contractors can raise RFIs (Request for Inspection). • GMs review RFIs and assign them to SQC/TPIA/Field Engineers. • Field Engineers conduct inspections, upload reports, and sync findings in real-time. 7. Daily Inspection Module - Enables capturing daily progress reports with supporting images, videos, and remarks. 8. Nirmal Module (Water Quality Monitoring) - Monitors and records water quality parameters such as microbial, chemical, and physical impurities through integrated testing. 9. Dhara Module (Water Supply Monitoring) - Allows field engineers to upload meter readings with geo-tagged photos from intake points, WTPs, OHTs, and villages to verify water supply. 10. Jal Samadhan Module - Enables citizens and stakeholders to register water-related grievances and track their resolution status. 11. HSC (House Service Connection) Module - Facilitates capturing household connection data, application approvals, and linkage with beneficiaries. 12. Field Data Collection & Photos - Captures on-site details, photos, videos, and GPS coordinates, ensuring reliable field-level verification. |
| 3 | Web Application 01st January 2025 till 31st December 2025 |
|  | - Phase-2 module enhancements & stabilization - Enhancement and stabilization of core web modules (RFI & Anushravan, Dhara, Nirmal, Sahbhagita, Sopan, O&M Billing, Reporting & Dashboards) based on Phase-1 feedback, field issues, and new Jal Nigam requirements. - Advanced GIS & analytics enablement - Implementation of improved GIS layers, spatial analysis tools, and interactive dashboards for real-time scheme monitoring, asset performance analytics, and design vs actual work comparison in the web portal. - Integration & master data consolidation - Consolidation of village, scheme, and asset master data; tighter integration between web modules (asset mapping, Dhara, Nirmal, billing, grievances) to ensure end-to-end data flow for all schemes. - Security hardening, performance tuning & UAT - Role-based access refinements, optimization of web performance for high concurrent usage, UAT cycles with department users, and rollout support for district-level adoption across schemes. - Enhanced audit trails & compliance reporting- Strengthen user action logging, inspection history, and billing trails to support auditability and compliance for Jal Nigam schemes. - Data quality, validation & reconciliation - Implement stricter input validation, duplicate checks, and reconciliation jobs to improve accuracy of asset, scheme, and billing data. - Role-specific worklists & notifications - Configure dashboards and worklists for each role (GM, SQC, TPIA, contractor, field engineer) with email/SMS alerts for pending approvals and SLAs. - Advanced analytics & KPI monitoring Extend reporting with KPIs for asset condition, scheme progress, water losses, and financials to support better decision-making. |
| 4. | Mobile Application 01st January 2025 till 31st December 2025 - Field data collection & asset survey rollout - Large-scale rollout of mobile-based field data collection (geo-tagged photos, coordinates, pipeline and component details) for ongoing and new water supply schemes across districts. - Offline-capable inspections & readings - Strengthening offline capabilities for RFI inspections, Dhara readings, and Nirmal sampling on mobile, with reliable sync to the central Jal Rekha server when connectivity is available. - Mobile UX optimization & device onboarding - UI/UX improvements for field staff, device registration and management, and training-based refinements to make survey, inspection, and reporting workflows faster and less error-prone. - Stabilization, bug-fixes & version upgrades - Continuous stabilization of the Android app, resolution of field-reported issues, version upgrades via app store, and support for expanded coverage of schemes and users. - Enhanced survey forms & guided workflows Introduce configurable mobile forms and guided steps for inspections, surveys, and HSC visits to reduce errors and standardize data capture. - GPS accuracy & route optimization improvements Improve GPS accuracy handling, waypoint logging, and navigation aids for pipeline traverse and site visits in remote areas. - In-app training tips & help content Embed quick help, tooltips, and short how-to content in the app to support new field staff and reduce dependency on classroom training. - Monitoring, feedback & continuous improvement loop Capture in-app feedback from users, monitor crashes and performance, and plan iterative releases to improve stability and usability. |

Out of Scope

| S No | Out of Scope |
| --- | --- |
|  | NA |

Project Timelines

| S No | Description | Start Date | End Date |
| --- | --- | --- | --- |
| 1 | 1 Year | 25 December 2023 | 31st December 2024 |
| 2 | 1 Year | 01st January 2025 | 31st December 2025 |

Budget

| S No | Project Description | Budget in lac |
| --- | --- | --- |
| 1 | Andorid Mobile Developer |  |
| 2 | Sr. GIS Developer |  |
| 3 | GIS Data Specialist |  |
| 4 | Database Administrator |  |
| 5 | Business Analyst |  |
|  | Total in INR (Lac) |  |

Team Organization

| S No | Resource Name | Role |
| --- | --- | --- |
| 1. | Mr. Tapan Khandelwal | Project Manager (GIS) |
| 2. | Mr. Sunil Thakur | Software Project Manager |
| 3. | Mr. Manish Shram | Web Developer |
| 4. | Mr. Anand Gour | Android Mobile Developer |
| 5. | Mr. Nitin Patel | Testing |
| 6. | Mrs. Ekta Saxena | Business Analyst |
| 7. | Mr. Mukesh Singh | Database Administrator |

Risks

| S No | Project Risks |
| --- | --- |
| 1 | Expecting client response on time |
| 2. | Skilled resources boarding should be on time |

Deliverables

| S No | Item Description |
| --- | --- |
| 1 | Mobile Application with above functionalities |
| 2. | Web panel with above functionalities |