Test Plan

JAL REKHA-MP JAL NIGAM MARYADIT

Revision History

| Version | Date | Description | Prepared by | Reviewed by |
| --- | --- | --- | --- | --- |
| 1.0 | 11/02/2025 | Test Plan for Jal Rekha-MP Jal Nigam Maryadit | Ranjana Yadav | Tapan Khandelwal/ Ankur Shrivastava |

Table of Contents

1	Objective	4

2	Scope	4

3	References	5

4	Test Items	6

4.1	Features to be tested	6

4.2	Features not to be tested	6

5	Test Approach (Strategy)	6

6	Personnel	9

7	Management and Metrics	9

8	Test Estimation and Schedule	10

9	Test Phase Entry Criteria	11

9.1	Integration Testing Phase Entry Criteria	11

9.2	System Testing Phase Entry Criteria	11

9.3	Regression Testing Phase Entry Criteria	11

9.4	Integration Testing Phase Exit Criteria	12

9.5	Functional Testing Phase Exit Criteria	12

9.6	Regression Testing Phase Exit Criteria	12

9.7	Suspension and Rejection Criteria	12

10	Pass / Fail Criteria	12

11	Test Deliverables	13

12       Communication Plan	13

# 1.Objective

The objective of testing the Jal Rekha system (Web & Mobile) is to verify and validate that the application meets its functional, technical, and business requirements, while ensuring quality, usability, performance, and security.

The testing effort will ensure:

- Accurate validation of functional workflows such as Asset Mapping, Inspections, RFI, Billing, Grievance Redressal, Scheme Monitoring, and Reporting.

- Compliance with GIS-based integration for asset visualization and geo-spatial analytics.

- Validation of mobile features like device registration, sync data, GPS traverse, offline/online uploads, and geo-tagged inspections.

- Assurance of data security, integrity, and role-based access across multiple user types (Admin, GM, PIU, Contractors, Field Engineers, NGOs).

- Identification and mitigation of risks before production release to support reliable decision-making by MP Jal Nigam Maryadit.

# 2. Scope

Testing will cover both Mobile (Android) and Web Application components, focusing on the following areas:

Mobile Application

- Login & Session Management.

- Home Screen Navigation (Register Mobile, Sync Data, Mapping Asset).

- Data Synchronization (fetching assigned schemes, inspections, components).

- Asset Mapping (geo-tagged photos, scheme/component selection, ESR, review, save & upload).

- Traverse Functionality (GPS tagging, spatial navigation, offline data capture).

- Daily Inspections (uploading images, videos, remarks).

- RFI/Anushravan module (raising, assigning, inspecting).

- Nirmal & Dhara modules (water quality monitoring, supply verification).

- HSC module (household service connections data capture).

- Grievance Reporting (Jal Samadhan) (citizen complaints via mobile).

Web Application

- User & Task Management (role-based access, assignment, approvals).

- Asset Mapping & GIS Visualization (map layers, KML upload, scheme-component visualization).

- RFI/Inspection Management (workflow between contractors, GMs, TPIAs, SQCs).

- Scheme Monitoring (Sopan Module) (planning, approvals, financial tracking).

- Water Supply Monitoring (Dhara) (validating meter readings).

- Water Quality (Nirmal) (quality test reports approval).

- Sahbhagita Module (tracking NGO/community activities).

- Grievance Redressal (Jal Samadhan) (tracking & resolving complaints).

- Reporting & Dashboard (analytics, scheme progress, monitoring).

- Master Module (centralized data repository for schemes, contractors, assets).

Non-Functional Scope

- Usability Testing – UI/UX consistency across mobile & web.

- Performance Testing – data sync, uploads/downloads, multi-user load.

- Security Testing – authentication, session expiry, role access control.

- Compatibility Testing – Web across Chrome, Firefox, Edge; Mobile across supported Android versions.

- Reliability & Recovery – data integrity after network disconnection.

OUT OF SCOPE

The following areas are excluded from this testing cycle:

- iOS mobile application (only Android is supported).

- External system integrations not implemented (e.g., payment gateways, third-party GIS extensions).

- Backend database migration/ETL validation outside application layer.

- Stress & disaster recovery testing beyond agreed SLAs.

- Localization/Internationalization (application currently limited to English/Hindi).

- Data archival and retention compliance testing (to be covered separately by infra team).

3. References

| Document | Document Version and Date |
| --- | --- |
| Project Plan | V1.0 |
| Functional Requirement Specification | V1.0 |

# 4. Test Items

4.1Features to be tested:

The features/modules to be tested include:

- Device registration & OTP validation.

- Login & role-based authentication.

- Home screen navigation (Register Mobile, Sync Data, Mapping Asset).

- Asset Mapping (all components including BPT, Intake Well, OHT, ESR, Pipeline, Junctions).

- Traverse functionality (location tagging, saving, uploading).

- Sync Data module (confirmation popup, sync validation, error handling).

- Anushravan (RFI workflow – raise, assign, inspect, approve/reject).

- Daily Inspections (photo, video, remarks).

- Nirmal module (water quality validations).

- Dhara module (meter readings, approval flow).

- Sopan (scheme planning, cost tracking).

- O&M Billing module (bill preparation, approval).

- Jal Samadhan (grievance lifecycle tracking).

- Sahbhagita (beneficiary contribution monitoring).

- Master module (central repository for schemes & users).

- Reporting & Dashboard (analytics, GIS maps, performance stats).

- Admin functions (approvals, role assignments).

## 4.2-Features not to be tested

- iOS platform functionality.

- Hardware-specific performance beyond supported devices.

- Non-application infra (e.g., server failover, DB replication).

- Third-party GIS tool integrations not in current release.

- Non-functional compliance like DR/BCP (Disaster Recovery/Business Continuity Planning).

# 5. Test Approach (Strategy)

The testing approach for the JAL REKHA (Web & Mobile Application) will follow a structured, risk-based, and phased methodology, ensuring that all functional and non-functional aspects of the system are validated against the defined requirements. Testing will be carried out across multiple levels—unit, integration, system, and user acceptance—to ensure comprehensive coverage, alignment with business objectives, and compliance with CMMI quality standards.

# The testing strategy will involve a combination of manual and automated testing approaches:

- Testing will be done on the basis of Jal Rekha FRS Document.

- Integration/ Functional testing would be performed by the QC team.

- If release more than 20 points and 30% initial points are identified as Fail with critical bugs then whole release will be treated as fail and release will be rejected.

- UTC/Code Review/Design Review document shall be provided by Development team with the release.

- Functional, usability, and exploratory testing to verify Jal Rekha behaviour.

5.1 Testing Levels

Unit Testing

- Performed by developers.

- Focus on verifying individual components, modules, and APIs for correctness.

- Ensures that functions and methods perform as expected before integration

Integration Testing

- Focus on validating interactions between modules (e.g., Mobile ↔ Web synchronization, RFI workflows across roles).

- Ensures data consistency and communication across integrated modules (GIS, asset mapping, billing, reporting).

- Covers third-party integrations (GIS services, SMS gateways)

System Testing

- End-to-end testing of the entire system against the Functional Requirement Specification (FRS).

- Includes functional, regression, usability, compatibility, security, and performance testing.

- Conducted on both Mobile and Web applications under a controlled test environment.

User Acceptance Testing (UAT)

- Conducted by business stakeholders and end-users (PIU engineers, contractors, administrators).

- Validates real-world workflows, role-based use cases, and business compliance.

- Sign-off from stakeholder’s marks readiness for production deployment.

Regression Testing:

- Ensure that previously tested functionalities still work after updates or bug fixes.

- Performed after any code deployment or patch

5.2 Testing Type

Functional Testing
- Validation of all modules such as Asset Mapping, Anushravan, Dhara, Nirmal, Sahbhagita, Sopan, Jal Samadhan, O&M Billing, etc

Data Integrity Testing
- Validates correct sync between field-collected data and central database

Usability Testing
- Ensures mobile app and web portal interfaces are intuitive, accessible, and aligned with user roles.

Security Testing
- Covers authentication, authorization, data encryption, role-based access control, and vulnerability scanning

- GIS Testing

- -Confirms accuracy of spatial data, geofencing, GPS coordinates, and KML-based asset layers.

Compatibility Testing 
- Verifies that the Mobile App works across supported Android versions and devices; Web App across major browsers (Chrome, Edge, Firefox)

Performance Testing
- Validates system behavior under peak user load (e.g., concurrent data sync, mass RFI submissions).

Regression Testing
- Ensures that enhancements, fixes, or new releases do not impact existing functionality.

5.3 Testing Techniques:

1.Equivalence Partitioning (EP)

Purpose: Reduce test cases by grouping input data into valid and invalid partitions.

- Input values are divided into valid and invalid partitions

- Example: Mobile number input (valid: 10-digit, invalid: <10 or >10 digits, alphabets).

- 2. Boundary Value Analysis (BVA)

Purpose: Focus on values at the edge of input ranges to detect boundary defects.

- Focuses on testing limits around valid ranges.

- Example: Sync data retry limits, character length of remarks in Mapping Asset.

- 3. Use Case Testing

Purpose: Validate end-to-end scenarios as experienced by actual users.

- Ensures end-to-end scenarios are validated against business flows.

- Example: Complaint raised → Assigned → Resolved → Closed

4. Decision Table Testing

Purpose: Leverage tester experience to guess likely problem areas.

- Useful for modules with multiple conditions and outcomes.

- Example: RFI workflow where contractor, PIU, and Admin approvals lead to different statuses

# 6. Test summary report reviewed and approved by the QA Lead and relevant personnel:

QC resources are shared resources across the projects, so we are mentioning here all QC resource names. Resources would be deployed on the projects depending on the project requirement and availability of the resources.

| Name | Role | Responsibility |
| --- | --- | --- |
| Nitin Patel | QA Lead | Responsible for test planning, execution, and report review |
| Ranjana Yadav | Sr.QA Engineer | Test case execution, defect logging, and re-testing and Module testing, regression, and UAT coordination |
|  | Team Lead | Provide technical guidance, assist in defect resolution, ensure system stability, and support UAT deployment readiness |
| Sunil Thakur | Developer | Bug fixing and code updates during test cycles |
| Tapan Khandelwal | Project Manager | Overall coordination, schedule management, and delivery |

# 7. Management and Metrics

This section describes how the testing activities will be managed, tracked, and measured to ensure alignment with the project timelines and quality standards defined for the Jal Rekha.

- Test Management Activities

• Test Planning and Scheduling: A detailed test plan, schedule, and test environment will be defined and approved before execution begins.

• Test Case Design and Review: Test cases will be designed based on approved SRS/FSD and reviewed by QA leads and domain experts.

• Test Execution and Defect Logging: Manual testing will be performed, and defects will be logged and tracked using Excel.

• Status Reporting: Daily or weekly status updates will be provided to stakeholders, including test coverage, defect summary, and progress.

• Defect Triage Meetings: Regular meetings will be held with developers and stakeholders to review and prioritize defects.

• Test Closure: After successful test cycles, a test summary report will be prepared and shared, including closure status, defect metrics, and sign-off.

- Test Metrics to be captured

The following metrics will be used to evaluate testing effectiveness and quality:

| Metric | Purpose |
| --- | --- |
| Total Test Cases Planned | Number of total test cases designed for each module (DHARA, NIRMAL, MASTER, SAHBHAGITA and SOPAN) in JAL REKHA |
| Test Cases Executed | Actual number of test cases run during test cycles. |
| Pass Percentage | % of successfully passed test cases. |
| Defects Logged | Total defects raised across all modules. |
| Defects by Severity (High/Med/Low) | Helps understand the impact and distribution of issues. |
| Defect Density | Measures defect concentration per module or feature. |
| Test Coverage | Tracks percentage of functionality covered by test cases. |
| Reopen Rate | Defects reopened after being marked as resolved/fixed. |
| Test Execution Progress | Monitors day-wise and module-wise test progress. |

8. Test Estimation and Schedule

This section outlines the estimated effort and timeline required to complete testing activities for the JAL REKHA application based on the project scope, number of modules, available resources, and assumed test cycles.

8.1 Estimation Basis

Approximately 12–15 functional modules including Planning, Project, Fund Allocation, Approval, Reports, and Master Management.

Involvement of 1–2 Testers.

Manual testing approach with daily execution and defect logging.

Two formal test cycles planned:

- Cycle 1 – Initial Functional + Regression Testing

- Cycle 2 – Re-testing + Final UAT Support

8.2 Estimated Effort by Phase

DHARA

| Activity | Estimated Duration | Remarks |
| --- | --- | --- |
| Requirement Understanding | 6 Days | Review SRS and project workflows |
| Test Planning | 5 Days | Includes environment setup, risk planning |
| Test Case Design | 2 Days | For all modules based on functional areas |
| Test Case Review | 1 Days | Peer and lead QA review |
| Test Execution – Cycle 1 | 24-25 Days | Functional, module-level, and integration testing |
| Defect Logging & Triage | Ongoing (4–5 Days) | Parallel to execution |
| Bug Fix Verification / Re-Testing | 3–4 Days | After initial fix deployment |
| Final Test Cycle (UAT Support) | 3–4 Days | Coordinated with department UAT team |
| Test Summary & Closure | 2 Days | Final report, defect metrics, sign-off |

Total Estimated Effort: ~24–25 Working Days (for 1–2 testers, excluding holidays)

MASTER

| Activity | Estimated Duration | Remarks |
| --- | --- | --- |
| Requirement Understanding | 3 Days | Review SRS and project workflows |
| Test Planning | 2 Days | Includes environment setup, risk planning |
| Test Case Design | 2-3 Days | For all modules based on functional areas |
| Test Case Review | 1 Days | Peer and lead QA review |
| Test Execution – Cycle 1 | 8-10 Days | Functional, module-level, and integration testing |
| Defect Logging & Triage | Ongoing (4–5 Days) | Parallel to execution |
| Bug Fix Verification / Re-Testing | 3–4 Days | After initial fix deployment |
| Final Test Cycle (UAT Support) | 3–4 Days | Coordinated with department UAT team |
| Test Summary & Closure | 2 Days | Final report, defect metrics, sign-off |

Total Estimated Effort: ~20–25 Working Days (for 1 tester, excluding holidays)

NIRMAL

| Activity | Estimated Duration | Remarks |
| --- | --- | --- |
| Requirement Understanding | 3 Days | Review SRS and project workflows |
| Test Planning | 2 Days | Includes environment setup, risk planning |
| Test Case Design | 2-3 Days | For all modules based on functional areas |
| Test Case Review | 1 Days | Peer and lead QA review |
| Test Execution – Cycle 1 | 10-15 Days | Functional, module-level, and integration testing |
| Defect Logging & Triage | Ongoing (4–5 Days) | Parallel to execution |
| Bug Fix Verification / Re-Testing | 3–4 Days | After initial fix deployment |
| Final Test Cycle (UAT Support) | 3–4 Days | Coordinated with department UAT team |
| Test Summary & Closure | 2 Days | Final report, defect metrics, sign-off |

Total Estimated Effort: ~20–25 Working Days (for 1 tester, excluding holidays)

SAHBHAGITA

| Activity | Estimated Duration | Remarks |
| --- | --- | --- |
| Requirement Understanding | 2 Days | Review SRS and project workflows |
| Test Planning | 2 Days | Includes environment setup, risk planning |
| Test Case Design | 2-3 Days | For all modules based on functional areas |
| Test Case Review | 1 Days | Peer and lead QA review |
| Test Execution – Cycle 1 | 3–4 Days | Functional, module-level, and integration testing |
| Defect Logging & Triage | Ongoing (2 Days) | Parallel to execution |
| Bug Fix Verification / Re-Testing | 2–3 Days | After initial fix deployment |
| Final Test Cycle (UAT Support) | 2–3 Days | Coordinated with department UAT team |
| Test Summary & Closure | 1 Days | Final report, defect metrics, sign-off |

Total Estimated Effort: ~8–10 Working Days (for 1 tester, excluding holidays)

SOPAN

| Activity | Estimated Duration | Remarks |
| --- | --- | --- |
| Requirement Understanding | 2-3 Days | Review SRS and project workflows |
| Test Planning | 2 Days | Includes environment setup, risk planning |
| Test Case Design | 2-3 Days | For all modules based on functional areas |
| Test Case Review | 1 Days | Peer and lead QA review |
| Test Execution – Cycle 1 | 7–8 Days | Functional, module-level, and integration testing |
| Defect Logging & Triage | Ongoing (4–5 Days) | Parallel to execution |
| Bug Fix Verification / Re-Testing | 3–4 Days | After initial fix deployment |
| Final Test Cycle (UAT Support) | 3–4 Days | Coordinated with department UAT team |
| Test Summary & Closure | 2 Days | Final report, defect metrics, sign-off |

Total Estimated Effort: ~10–15 Working Days (for 1 testers, excluding holidays)

9. Test Phase Entry Criteria

Following types of testing shall be performing:

- Integration testing

- System Testing

- Regression Testing

## 9.1-Integration Testing Phase Entry Criteria

- All individual modules/components have successfully passed Unit Testing.

- Latest build is deployed in the Integration Test Environment.

- All required interfaces, APIs, and services (e.g., GIS, authentication, billing) are available and stable.

- Test data for integration scenarios is prepared and validated.

- Test cases, scenarios, and scripts for integration testing are reviewed and approved.

## 9.2-System Testing Phase Entry Criteria

- Integration Testing is completed successfully with major defects resolved.

- A stable and deployable build is available in the System Test Environment.

- Functional and non-functional test cases are designed, reviewed, and baselined.

- Test environment setup (web + mobile) is validated (devices, browsers, OS versions, GIS maps).

- Traceability Matrix (Requirement ↔ Test Case) is prepared and approved.

## 9.3-Regression Testing Phase Entry Criteria

- A stable build is deployed after defect fixes.

- All resolved defects are unit-tested by developers.

- Regression test suite is identified and ready for execution.

- Test environment is stable with required test data available.

## 9.4-Integration Testing Phase Exit Criteria

- All planned integration test cases are executed.

- Critical and High severity integration defects are resolved or have acceptable workarounds.

- Integration Test Summary Report is prepared and reviewed.

- Test logs, defect reports, and results are documented in the repository.

## 9.5-Functional Testing Phase Exit Criteria

- All functional test cases are executed with ≥ 95% pass rate.

- No Critical/High severity defects remain open.

- Medium/Low severity defects are either fixed or deferred with stakeholder approval.

- Functional Test Summary Report is published and signed off.

- Requirement Coverage ≥ 100% as per Traceability Matrix.

9.6-Regression Testing Phase Exit Criteria

- All regression test cases are executed.

- No defect re-opened from previous cycles.

- All Critical/High severity defects raised in regression are closed.

- Regression Test Summary Report is prepared and shared with stakeholders.

## 9.7-Suspension and Rejection Criteria

## Suspension Criteria:

Testing will be temporarily suspended if:

- Test environment becomes unstable or unavailable.

- Critical build deployment failure prevents further execution.

- A large number of showstopper defects block progress.

- Test data is corrupted or unavailable.

Rejection Criteria:

A build/test cycle will be rejected if:

- Entry criteria are not met (e.g., incomplete unit testing, unstable build).

- Major functional modules are missing in the deployed build.

- Key integration points (GIS services, APIs) are non-operational.

- Critical documentation (test cases, traceability) is not approved.

10. Pass / Fail Criteria

Test Approach for testing of project is defined in section 4 and for each point pass fail criteria is mentioning here below:

- If functionality is working as per the SRS, then it will be treated as pass initially.

- If Code Review/Design Review is not provided then it will be treated as pass on a manner and further testing is to be done.

- If Unit test cases/Code review/Design Review are not done or evidence not provided by dev. Team then point will be treated as fail initially.

- If functionality is not working as per FRS then it will be treated as Fail.

# 11. Test Deliverables

Followings document will be testing deliverables to PIC:

- Test schedules

- Test Cases

- Test Reports

- Bug Report

# 12. Communication Plan

| Project Communication Plan : |  | Quality Control |  |
| --- | --- | --- | --- |
| Sr. | Stakeholders | Name of the person | Contact Details (E-Mail ID) |
| 1 | Project QC in Charge |  |  |
| 2 | QC Head |  |  |
| 3 | Project in Charge | Tapan Khandelwal |  |
| 4 | OEG Head |  |  |

| Communication Aspect | Purpose |
| --- | --- |
| Testing status of team | Test engineer will intimate regarding Testing status of points with bug reports to Project QC In-charge on daily Basis. |
| Project QC In-charge with PIC | Project QC In-charge will communicate the status of testing to PIC and also will finalize the testing schedule of next release. |