TEST PLAN DOCUMENT – O&M Billing MODULE

Project: Jal Rekha – MP Jal Nigam Maryadit
Module: O&M Billing
Platforms: GM/Contractor Web Portal
Prepared By: Ranjana Yadav
Version: 1.0

Revision History

| Version | Date | Description | Prepared by | Reviewed by |
| --- | --- | --- | --- | --- |
| 1.0 | 20/09/2025 | Test Plan for O&M Billing Module Jal Rekha-MP Jal Nigam Maryadit | Ranjana Yadav | Tapan Khandelwal/ Dheeraj Motiyani |

Table of Contents

1	Objective	4

2	Scope	4

3	References	5

4	Test Items	6

4.1	Features to be tested	6

4.2	Features not to be tested	6

5	Test Approach (Strategy)	6

6	Personnel	9

7	Management and Metrics	9

8	Test Estimation and Schedule	10

9	Test Phase Entry Criteria	11

9.1	Integration Testing Phase Entry Criteria	11

9.2	System Testing Phase Entry Criteria	11

9.3	Regression Testing Phase Entry Criteria	11

9.4	Integration Testing Phase Exit Criteria	12

9.5	Functional Testing Phase Exit Criteria	12

9.6	Regression Testing Phase Exit Criteria	12

9.7	Suspension and Rejection Criteria	12

10	Pass / Fail Criteria	12

11	Test Deliverables	13

12       Communication Plan	13

# 1.Objective

Verify and validate that the O&M Billing module meets functional, technical and business requirements: capture contract details, manage advanced contract clauses (SLBM, manpower, vehicles), document upload, scheme status logic (trial, O&M start/end, eligibility), and automated O&M billing calculations (Yearly Factor and CPI-IW flows). Ensure correctness, usability, performance, security and auditability across GM and Contractor workflows and approval routing.

# 2. Scope

# 1.In Scope

Web UI testing for GM O&M Billing pages: Contract Details (Basic), Advance Details, Documents Upload, Scheme Status, O&M Billing / RA Bill preparation.

Contractor billing pages and contractor-facing validation/preview flows (where available).

Data integrations & API calls: E-Pramanad fetch, Dhara data for bulk users, Nirmal lookups.

Business rules: CPI vs Yearly Factor calculation flows, SLBM penalty calculations, manpower & vehicle penalties, UFW handling.

Approval workflow: freeze/draft behavior, role-based approvals, versioning and audit trails.

File upload handling (PDF/JPG/PNG/DOC), file-size validations.

Export generation (Excel/CSV/PDF) for RA bills and reports.

Role-based access & authentication for GM & Contractor roles.

Functional, integration, system, regression and UAT testing.

# 2.Out of Scope

Mobile FE app changes (unless Contractor mobile UI is in scope).

Deep performance engineering beyond defined smoke/performance checks (full load testing separate).

Security penetration testing (unless separately scoped).

Integrations not explicitly listed (other modules modifications unless they affect O&M Billing).

Historic data migration verification beyond sample golden-bill validation

3. References

| Document | Document Version and Date |
| --- | --- |
| Project Plan | V1.0 |
| Functional Requirement Specification | V1.0 |

# 4. Test Items

4.1Features to be tested:

Basic Contract Details: PIU & Scheme auto-fill, Capacity validations, LOA fields, Agreement fields, E-Pramanad fetch.

Increment During O&M Phase: CPI-W or Yearly Factor selection and Yearly Factor grid.

Census Population & Bulk Users: cascading selects, auto-fetch population, bulk user validations.

Advance Details: SLBM categories, manpower, vehicles, other clauses.

Documents Upload: file types, size limits, required docs per section.

Scheme Status: conditional fields, Trial Run/O&M Start validations, End Date calc, Eligibility for increment.

O&M Billing / RA Bill Preparation: headers, bill composition, Yearly Factor & CPI flows, calculations and golden-bill accuracy.

Approval Workflow & Freeze/Draft behavior: Save as Draft, Save & Next freeze rules, approver flows.

Exports & Reports: export correctness and filter respect.

Audit & Logs: created_by, updated_by, timestamps, freeze/unfreeze audit

## 4.2-Features not to be tested

Deep load/performance beyond smoke loads.

Unrelated modules except for validated integrations (Dhara, E-Pramanad, Nirmal).

Mobile offline unless included

# 5. Test Approach (Strategy)

Testing will follow staged levels: Unit (dev), Integration, System, Regression & UAT. Emphasis on business-critical billing rules, integrations and freeze/draft workflows. Use manual + automated testing: automated regression for golden-bill calculations and smoke tests; manual exploratory for UI & approval workflows.

5.1. Testing levels

Unit Testing: Developers verify calculation functions, validation rules, and API contracts.

Integration Testing: Validate API integrations (E-Pramanad, Dhara, Nirmal) and backend ↔ frontend data flows.

System Testing: End-to-end tests across forms, scheme status, billing computation, approvals and document uploads in UAT environment.

UAT: Business stakeholders validate real-world workflows and acceptance.

Regression: Prioritized automated & manual regression: golden-bill calculations, submit/sync, approval flows.

5.2 Testing Type:

Functional, Integration, Data Integrity, Usability, Security (auth/session), Accessibility (basic), Export testing, File upload testing, Basic performance/smoke testing

5.3 Testing Technique:

1.Equivalence Partitioning (EP)

Purpose: reduce test cases by grouping inputs.

  - Input values are divided into valid and invalid partitions

  - Example: Document sizes — valid (<= limit), invalid (> limit); mobile numbers — valid 10-digit vs invalid partitions.

- 2. Boundary Value Analysis (BVA)

Purpose: Focus on values at the edge of input ranges to detect boundary defects.

- Focuses on testing limits around valid ranges.

- Example: (test at max-1, max, max+1); retry attempts for SYNC backoff threshold.

- 3. Use Case Testing

Purpose: validate real user journeys across components.

- Ensures end-to-end scenarios are validated against business flows.

4. Decision Table Testing

Purpose: handle combinations of conditions.

- Useful for modules with multiple conditions and outcomes.

# 6. Personnel and Responsibilities:

QC resources are shared resources across the projects, so we are mentioning here all QC resource names. Resources would be deployed on the projects depending on the project requirement and availability of the resources.

| Name | Role | Responsibility |
| --- | --- | --- |
| Nitin Patel | QA Lead | Responsible for test planning, execution, and report review |
| Ranjana Yadav | Sr.QA Engineer | Test case execution, defect logging, and re-testing and Module testing, regression, and UAT coordination |
|  | Team Lead |  |
| Awinash | Developer | Bug fixing and code updates during test cycles |
| Tapan Khandelwal | Project Manager | Overall coordination, schedule management, and delivery |

# 7. Management and Metrics

This section describes how the testing activities will be managed, tracked, and measured to ensure alignment with the project timelines and quality standards defined for O&M Billing

- Test Management Activities

• Test Planning and Scheduling: A detailed test plan, schedule, and test environment will be defined and approved before execution begins.

• Test Case Design and Review: Test cases will be designed based on approved SRS/FSD and reviewed by QA leads and domain experts.

• Test Execution and Defect Logging: Manual testing will be performed, and defects will be logged and tracked using Excel.

• Status Reporting: Daily or weekly status updates will be provided to stakeholders, including test coverage, defect summary, and progress.

• Defect Triage Meetings: Regular meetings will be held with developers and stakeholders to review and prioritize defects.

• Test Closure: After successful test cycles, a test summary report will be prepared and shared, including closure status, defect metrics, and sign-off.

- Test Metrics to be captured

The following metrics will be used to evaluate testing effectiveness and quality:

| Metric | Purpose |
| --- | --- |
| Total Test Cases Planned | Number of total test cases designed for O&M Billing |
| Test Cases Executed | Actual number of test cases run during test cycles. |
| Pass Percentage | % of successfully passed test cases. |
| Defects Logged | Total defects raised across all modules. |
| Defects by Severity (High/Med/Low) | Helps understand the impact and distribution of issues. |
| Defect Density | Measures defect concentration per module or feature. |
| Test Coverage | Tracks percentage of functionality covered by test cases. |
| Reopen Rate | Defects reopened after being marked as resolved/fixed. |
| Test Execution Progress | Monitors day-wise and module-wise test progress. |

8. Test Estimation and Schedule

This section outlines the estimated effort and timeline required to complete testing activities for the O&M Billing Module based on the project scope, number of modules, available resources, and assumed test cycles.

8.1 Estimation Basis

Approximately 12–15 functional modules including Planning, Project, Fund Allocation, Approval, Reports, and Master Management.

Involvement of 1 Tester.

Manual testing approach with daily execution and defect logging.

Two formal test cycles planned:

- Cycle 1 – Initial Functional + Regression Testing

- Cycle 2 – Re-testing + Final UAT Support

8.2 Estimated Effort by Phase

| Activity | Estimated Duration | Remarks |
| --- | --- | --- |
| Requirement Understanding | 3 Days | Review SRS and project workflows |
| Test Planning | 2 Days | Includes environment setup, risk planning |
| Test Case Design | 4-5 Days | For all modules based on functional areas |
| Test Case Review | 2 Days | Peer and lead QA review |
| Test Execution – Cycle 1 | 4–5 Days | Functional, module-level, and integration testing |
| Defect Logging & Triage | Ongoing (4–5 Days) | Parallel to execution |
| Bug Fix Verification / Re-Testing | 3–4 Days | After initial fix deployment |
| Final Test Cycle (UAT Support) | 3–4 Days | Coordinated with department UAT team |
| Test Summary & Closure | 2 Days | Final report, defect metrics, sign-off |

Total Estimated Effort: ~27-29 Working Days (for 1 tester, excluding holidays)

9. Test Phase Entry Criteria

Following types of testing shall be performing:

- Integration testing

- System Testing

- Regression Testing

## 9.1-Integration Testing Phase Entry Criteria

- Successful unit test completion for related modules (above). (Dev/QA)

- Integration build deployed to an integration environment (services reachable). (Release/DevOps)

- API contracts / interface definitions (Swagger/OpenAPI or docs) available for each integration pair. (Dev)

- Test data set prepared for integration flows (sample Schemes, TPIA mappings, sample FE records). (QA)

- Integration test cases ready and reviewed (mapped to APIs and workflows). (QA)

- Access credentials provisioned (service accounts, tokens, GM/FE test users). (Ops/QA)

- No open critical integration blockers (e.g., unresolved API schema mismatch). (Project Lead)

Start when: Integration environment deploy is successful, API contracts are available, and test data/credentials are ready.

## 9.2-System Testing Phase Entry Criteria

- Integration tests passed for major flows (mobile→backend & backend→web). (Integration QA)

- System build deployed to UAT/Staging (same backend used by mobile and web). (DevOps)

- Full feature test cases prepared and reviewed (test case docs present and assigned). (QA)

- Test data loaded in UAT: Schemes, Districts, Blocks, GPs, Villages, FE/GM accounts, sample FE records (Accept/Reject/Drafts). (QA/DBA)

- Samagra sandbox configured / mocked and responds to master-data/member lookups. (Integration QA/DevOps)

- Test tools & access set up: Postman, Charles/Fiddler, logs access, DB read-only access for verification. (QA/DevOps)

- Automation smoke suite available and passed on UAT build (basic login, submit, sync). (QA/Automation)

- No open P0/P1 (critical/high) defects from integration phase blocking system test. (Project Lead)

- Performance baseline defined for any performance tests to be run (SLA for response times). (QA/Performance)

- Test schedules and resource allocation confirmed (testers/devs on-call for triage). (QA Lead/PM)

Start when: Integration tests pass, UAT deployment is validated, test data and tools are ready, and no blocking defects exist.

## 9.3-Regression Testing Phase Entry Criteria

- New build deployed to test/regression environment. (DevOps)

- Change log / release notes available describing fixes and features to be validated. (Dev/PM)

- Regression test suite selected (smoke + critical regression cases) and automation scripts prepared. (QA/Automation)

- Automation smoke run successful on the build (sanity pass). (Automation)

- No open critical issues from the build that would invalidate regression (P0). (QA Lead)

- Test data for regression available (or refreshable via scripts). (QA)

- Test environment stable (no ongoing deployments). (DevOps)

Start when: Smoke automation passed and the environment is stable with release notes available.

## 9.4-Integration Testing Phase Exit Criteria

- All integration test cases for FE ↔ Backend ↔ GM workflows are executed.

- All API contract validations (Samagra, internal services) are passed.

- No open Critical (P0) or High (P1) integration defects remain.

- Data flows (Accept, Reject, Draft, Sync, Images, Remarks) are verified end-to-end.

- Error handling and retry logic are validated for network/API failures.

- Integration environment remains stable with zero crash events.

- Test data is validated for correctness and completeness.

## Exit Outcome: Build is ready for System Testing.

## 9.5-System Testing Phase Exit Criteria

- All functional test cases are executed with ≥ 95% pass rate.

- System testing is considered complete when:

- All functional test cases (FE App + GM Web) are executed at least once.

- All Critical (P0) and High (P1) defects are fixed, retested, and closed.

- Medium-severity defects have workarounds and are logged for later release.

- All regression test cases for modified features have passed.

- Offline mode, SYNC workflow, image workflow, GPS/map, and Samagra integration are validated.

- Performance baselines (page load time, sync time) meet the SLA criteria.

- UI validation across supported Android devices and browsers is completed.

- No blocker exists that prevents UAT execution.

- System Testing Completion Report is prepared and approved by QA Lead.

Exit Outcome: System stable for User Acceptance Testing (UAT).

9.6-Regression Testing Phase Exit Criteria

## Regression testing is complete when:

- Smoke regression suite passes 100%.

- Critical regression scenarios (login, sync, search, export, image view) pass with no failures.

- No new Critical/High regression defects introduced by the latest build.

- Fixes from previous cycles do not break existing functionality.

- Regression Summary Report is published.

## Exit Outcome: Build eligible for final release approval.

## 9.7-Suspension and Rejection Criteria

## Suspension Criteria:

Testing will be temporarily suspended if:

- Test environment becomes unstable or unavailable.

- Critical build deployment failure prevents further execution.

- A large number of showstopper defects block progress.

- Test data is corrupted or unavailable.

Rejection Criteria:

A build/test cycle will be rejected if:

- Entry criteria are not met (e.g., incomplete unit testing, unstable build).

- Major functional modules are missing in the deployed build.

- Key integration points (GIS services, APIs) are non-operational.

- Critical documentation (test cases, traceability) is not approved.

10. Pass / Fail Criteria

Test Approach for testing of project is defined in section 4 and for each point pass fail criteria is mentioning here below:

- If functionality is working as per the SRS, then it will be treated as pass initially.

- If Code Review/Design Review is not provided then it will be treated as pass on a manner and further testing is to be done.

- If Unit test cases/Code review/Design Review are not done or evidence not provided by dev. Team then point will be treated as fail initially.

- If functionality is not working as per FRS then it will be treated as Fail.

# 11. Test Deliverables

Followings document will be testing deliverables to PIC:

- Test schedules

- Test Cases

- Test Reports

- Bug Report

# 12. Communication Plan

| Project Communication Plan : |  | Quality Control |  |
| --- | --- | --- | --- |
| Sr. | Stakeholders | Name of the person | Contact Details (E-Mail ID) |
| 1 | Project QC in Charge |  |  |
| 2 | QC Head |  |  |
| 3 | Project in Charge | Tapan Khandelwal |  |
| 4 | OEG Head |  |  |

| Communication Aspect | Purpose |
| --- | --- |
| Testing status of team | Test engineer will intimate regarding Testing status of points with bug reports to Project QC In-charge on daily Basis. |
| Project QC In-charge with PIC | Project QC In-charge will communicate the status of testing to PIC and also will finalize the testing schedule of next release. |