# Project Status Report – May 2026

Project: Jal Rekha
Project Code: MPSEDC/MPSSDI (GIS)/2025/00423
Business Analyst: Mr. Dheeraj Motiyani
Project Manager: Mr. Tapan Khandelwal

# Revision History

| Version | Date | Description | Prepared By | Reviewed By |
| --- | --- | --- | --- | --- |
| 1.0 | 31-May-2026 | Monthly status report for May 2026 | Mr. Dheeraj Motiyani | Mr. Tapan Khandelwal |

# Completed Activities During May 2026

Removed mandatory village/GP fields in Intake, WTP, MBR, RWPM and CWPM modules.

Save as Draft functionality and deferred photo upload capability implemented.

OHT search option added during RFI process.

Factory Testing Web enhancement – QAP 3rd Party and multiple image upload completed.

Cube enhancements including structure components, RFI loop dates (7th & 28th day), and Filter Bed sub-component.

New Dhara report enabled across Jal Rekha logins.

Sahbhagita RA Bill functionality and mobile draft functionality completed.

Dhara report integration completed in O&M Billing module.

Census population addition and master-data enhancements completed.

Bulk Consumer, OHT Village Master, Mapping Reports and validation enhancements completed.

# In-Progress Activities

GM Approved Reports & Contractor Dispute workflow in Dhara module.

Bill generation validation for all 64 schemes.

Contractor-side final summary report refinements.

Report optimization and performance tuning activities.

# Project Status Summary

| Activity | Status | Schedule Variance | Effort Variance | DRE |
| --- | --- | --- | --- | --- |
| Module Enhancements | Completed | On Schedule | Within Effort | 95% |
| O&M Billing CR | Completed | On Schedule | Within Effort | 90% |
| Master Module CR | Completed | On Schedule | Within Effort | 92% |
| Dhara Dispute Workflow | In Progress | Minor | Within Effort | 80% |

# Quantitative Information

Completed Activities: 21

In-Progress Activities: 4

Overall Delivery Status: Green

Estimated Completion of Open Items: June 2026

# Risks & Mitigation

• Report optimization may impact performance during peak usage. Mitigation: phased deployment and monitoring.

• Contractor dispute workflow requires additional UAT validation. Mitigation: extended testing with pilot users.

# Review Comments

Project is progressing as planned. Most May CRs and enhancements have been completed successfully. Remaining activities are under active development and targeted for closure in the next release cycle.