Minutes of Meeting

Jal Rekha PREPARED BY – Mr. Dheeraj Motiyani Dated – 03rd February 2026

| Date | Version | Description | Prepared by | Reviewed by | Approved By |
| --- | --- | --- | --- | --- | --- |
| 03rd February 2026 | 1.0 | Monthly Meeting with MD Sir | Mr. Dheeraj Motiyani | Mr. Tapan Khandelwal | Dr. Rakesh Dubey |

| Agenda | Monthly Meeting – February 2026 ¦ Project Status Review |  |  |
| --- | --- | --- | --- |
| Presided By | Mr. Tapan Khandelwal | Start Time | 04:30 PM |
| Location | Jal Nigam / MPSeDC Office, Bhopal | End Time | 06:00 PM |

| Participants | Designation |
| --- | --- |
| Mr. KVS Choudary | MD, Jal Nigam |
| Dr. Rakesh Dubey | Head, MPSSDI |
| Mr. Tapan Khandelwal | Project Manager |
| Mr. Dheeraj Motiyani | Sr. Business Analyst |

| S. No. | Module / Activity | Details / Discussion Points |
| --- | --- | --- |
| 1 | Dhara | - Left-out villages for mapping where habitation is not mapped – collect the village list with geo-tagged photo for mapping. - Village mapping mandatory for O&M Billing for Jan – Mar 2026 quarter onwards. - Dhara Reports Creation – Approved data to be shown in reports to HO. - Multiple OHT reading report showing for one village – issue to be resolved. - Login issue in Agar Malwa – Dhara reading not done from 1 Jan to 14 Jan; corrective action required. - DWSR Detailed Report to be visible on Dashboard for all logins. |
| 2 | Bharosa | - Cube Testing and Material Testing module – under development; target delivery by end of February. - Factory Testing – Save as Draft and Upload option to be added for contractors. - Option to upload QAP and other documents while mapping / assigning TPIA. - Module name change requirement collection – Bharosa Factory Testing, Cube Testing, and Material Testing to be reviewed. - Part 1: Bharosa Factory Testing – component mapped (TPIA) on GM ID. Part 2: Anusharavan – Material RFI and Cube RFI to be added. |
| 3 | Nirmal | - Wrap Text in column headers for all Nirmal reports. - Nirmal Reports – data check and delete application testing period data before go-live. - Report names and ordering to be standardised as per departmental format. - Water quality list view – Pending Samples for Testing to be shown. - Water quality test report – Customised reports to be shown in last tab; FRC value for chlorine test to be displayed. - Component drop-down and Search not working – bug fix required. - Feature for all modules: Excel report download auto-generated name to be shown in header. - Report tab name change – Beneficiary Water Testing Report (Failed Sample). - Action – Action by Contractor: Icons for View / Upload. Failed sample action by GM – Pending / Accepted / Rejected / View Log. - Reject Remarks mandatory (minimum 10 characters); Sample count – Pass/Fail on a date; Pending and Rectified columns to be added. - Incorporate a remark option for failed tests and show to contractor. |
| 4 | Sujalam Bharat App | - Data from Gati Shakti to be transferred to the Sujalam Bharat App through API. - Any additional attributes required will be added in the API by MPSEDC. - PM Gati Shakti data link to be integrated with Jal Rekha platform. |
| 5 | Anusharavan RFI | - RFI Pull Back & Reassign Option for GM PIU – to be implemented. - Abstract of Anusharavan at Contractor mobile login. - RFI comment column ordering in mobile to be corrected. - Date & Time not showing in comments on mobile login – bug fix required. - Sorting/searching contractor – search on all parameters on reinspection report in Anusharavan app. |
| 6 | Parinaam (HSC / FHTC) | - Loop to be run for reinspection as in Anusharavan RFI. - Geo-fencing for Contractor and subsequent FE inspections – 30-metre Google AI algorithm. - Provision of summary report in mobile. - Connection not completed – Accepted / Rejected option with view log and detail photos. |
| 7 | O&M Billing (Aakalan) | - Only Metered Approved reading to be taken for O&M Billing calculation. - Summary sheet view with complete bill in PDF format. - Abstract reports to be added for GM and Contractor login. - Reports – Dhara, Nirmal & UFW Reports to be added in O&M Contractor page. - Change Kapil login to GM O&M Billing login. |
| 8 | Master / Vistrit | - Village-wise summary report – format to be shared by department and incorporated. - Scheme Village Master: validation on 'Is Bulk Village', 'Is water supply permitted by GM PIU'. - OHT Village Master – Local Name column addition and mapping report updation. |
| 9 | Daily Inspection | - Option for searching by Survey ID. - Inspection ID, View Log, and Inspection Date not shown in Contractor mobile login – to be added. |
| 10 | Jal Rekha – HO Access | - HO users to be given view rights for all reports; only approved data to be shown in Dhara. - Users to be covered: MD, PD, CGMs, GMs, PMU, PMCs. - If IDs existing, report viewing functionality to be added directly. |

| Prepared by: Mr. Dheeraj Motiyani, Sr. BA | Reviewed by: Mr. Tapan Khandelwal, PM ¦ Approved by: Dr. Rakesh Dubey |
| --- | --- |

Page 1 | Jal Rekha – Monthly Meeting MoM | February 2026