Minutes of Meeting

Jal Rekha PREPARED BY – Mr. Dheeraj Motiyani Dated – 12th March 2026

| Date | Version | Description | Prepared by | Reviewed by | Approved By |
| --- | --- | --- | --- | --- | --- |
| 12th March 2026 | 1.0 | Monthly Meeting with MD Sir | Mr. Dheeraj Motiyani | Mr. Tapan Khandelwal | Dr. Rakesh Dubey |

| Agenda | Monthly Meeting – March 2026 ¦ Project Status Review |  |  |
| --- | --- | --- | --- |
| Presided By | Mr. Tapan Khandelwal | Start Time | 03:30 PM |
| Location | Jal Nigam, Bhopal | End Time | 06:00 PM |

| Participants | Designation |
| --- | --- |
| Mr. KVS Choudary | MD, Jal Nigam |
| Dr. Rakesh Dubey | Head, MPSSDI |
| Mr. Tapan Khandelwal | Project Manager |
| Mr. Dheeraj Motiyani | Sr. Business Analyst |

SECTION 1 – February 2026 Action Items: Status Review as on 12th March 2026

| S. No. | Module / Activity | Task (February Discussion Points) | Status as on 12th March 2026 |
| --- | --- | --- | --- |
| 1 | Dhara | - Left-out villages mapping with geo-tagged photo - Village mapping mandatory for O&M Billing (Jan–Mar 2026) - Dhara Reports – Approved data shown to HO - Multiple OHT reading for one village (Mapping Issue) - Login issue in Agar Malwa (1–14 Jan reading) | - ✓ Done - ✓ Done - ✓ Done - ✓ Done (Mapping Issue resolved) - ✓ Done |
| 2 | Bharosa | - Cube Testing & Material Testing module development - Factory Testing – Save as Draft and Upload option - Upload QAP and other documents while mapping / assign TPIA | - ○ Cube Testing – To be Started (10.03.2026); Material Testing – Deployed on UAT (Testing) - ✓ Done - ✓ Not required (discussed with MD Sir) |
| 3 | Nirmal | - Wrap Text in column headers for reports - Nirmal reports – delete testing period data - Report names & ordering standardised - Water quality list view – Pending Samples - Water quality test report – Customised reports, FRC value - Component drop-down & Search not working (bug fix) - Excel report download auto-generated name in header - Report tab name change – Beneficiary Water Testing Report (Failed Sample) - Action by Contractor (Icons: View/Upload); GM Action – Pending/Accepted/Rejected/View Log | - ✓ Done - ✓ Done - ✓ Done - ✓ Done - ✓ Done - ○ WIP - ✓ Done - ✓ Done - ✓ Done |
| 4 | Sujalam Bharat App | - Data from Gati Shakti transferred via API by MPSEDC | - □ Not received Master from Jal Nigam – Pending |
| 5 | Anusharavan RFI | - RFI Pull Back & Reassign Option for GM PIU - Abstract of Anusharavan at Contractor mobile login - RFI comment column ordering in mobile - Date & Time not showing in mobile comments (bug fix) - Pipeline component RFI – Commissioning & Hydro Testing | - □ Low priority - ○ Need to discuss further - ✓ Done - ✓ Done - ✓ Done |
| 6 | Parinaam (HSC / FHTC) | - Loop for reinspection with Geo-fencing (Contractor / FE) - Summary report provision in mobile | - ○ Under Development (Target: 10.03.2026) - ✓ Already done on web |
| 7 | O&M Billing (Aakalan) | - Only Metered Approved reading for O&M Billing - Summary sheet with complete bill in PDF | - ✓ Done - ✓ Done |
| 8 | Master / Vistrit | - Village-wise summary report – format shared and incorporated | - ✓ Done (Balkrishna) |
| 9 | Daily Inspection | - Search by Survey ID - Inspection ID, View Log, Inspection Date in Contractor mobile | - ✓ Done - ✓ Done |
| 10 | Jal Rekha – HO Access | - HO users view rights for all reports (MD, PD, CGMs, GMs, PMU, PMCs) | - ✓ Done |

SECTION 2 – March 2026 New Discussion Points & Action Items

| S. No. | Module / Activity | Details / Discussion Points |
| --- | --- | --- |
| 1 | Master | - Re-sample count – Pass/Fail on a date – Pending column and Rectified column to be added in Master reports. - Scheme Village Master: add validation on 'Is a Bulk Village', 'Is water supply testing started by firm', 'Is water supply permitted by GM PIU'; Action button check for Edit. - OHT Village Master: Mapping report updation; addition of Local Name column in OHT Master. - Schema – Vistrit Summary Report: Mapped status report changes in summary and abstract report. - Bulk Consumer Master: Add/Update/Get/Delete functionality; divide screen into 2 sheets (Add Bulk Consumer, Map Bulk Consumer); add Agreement Copy & Total Supply Points fields. - WTP Meter Mapping – increase table column fields: Meter Name, No. of Connected OHTs, Meter Type, Action Button. - Addition of Pipeline Master Details and Report pages in Master module. |
| 2 | Bharosa | - Bharosa Factory Testing Web – inner page redesign with improved navigation and layout consistency. - Functionality to upload multiple documents on Bharosa Factory Testing Web. - QAP document download functionality on Bharosa Factory Testing Mobile app. - Factory Testing Contractor Login – Mobile page creation and UX alignment. - Cube Testing RFI – Code generation and RFI Set generation (1st RFI at 7th day, 2nd RFI at 28th day). - Bharosa CR Report View – detailed factory testing report accessible to GM/PIU logins. - Database architecture design and function creation for Master Check in Bharosa. |
| 3 | FHTC / Parinaam | - Connection not completed – Accepted/Rejected option with search; View Log and Detail Photos on revisit. - Within 30 metres – Google AI geo-fencing algorithm for contractor and FE subsequent inspections. - Loop to be run for reinspection as in Anusharavan RFI. - AI Module – FHTC Tap Connection: ML model implementation on tap connection monitoring, buffer region, and validations. - All public reports on Dashboard – expose FHTC and Dhara DWSR reports on public-facing Jal Rekha dashboard. |
| 4 | O&M Billing (Aakalan) | - Add Abstract reports for GM and Contractor login. - Other Contractor login changes on each tab. - Change Kapil login to GM O&M Billing login. - Reports – Dhara, Nirmal & UFW Reports to be added in O&M Contractor page. - O&M Billing GM: Intake Meter Survey field re-sequencing and WTP/OHT Meter Survey redesign aligned with Dhara. - Bill generation for total 64 schemes – finalise billing parameters and run end-to-end for all PIUs. - Census population addition in Scheme Master (GM-side report). |
| 5 | Jal Samadhan | - Create new Complaint related queries page for Jal Samadhan. - Complaint tracking: status view for public users and GM login. - Complaint resolution workflow – escalation to PIU after defined SLA breach. |
| 6 | Dhara | - Village mapped but no habitation visible – issue to be resolved for all pending schemes. - Village-wise report: verify complete month report in a single view. - Mohkhed scheme – fix meter reading replication issue (FE entry for one tapping point incorrectly replicates to others). - Hyperlinks in all DWSR reports – date-wise drill-down clickable on summary rows. - Abstract of Contract Details in Dhara – open and detail all columns for contract summary view. - Restrict scheme visibility – remove Nemawar and Rignod MVS from Dhara Aakalan entry module. - Update summary report format for all meter reading surveys (Intake/WTP/OHT) as per meeting discussion. |
| 7 | Issues / Cross-Module | - RFI – Old/New SQC: break loop if SQC left then send to new SQC. - Sorting/searching contractor – search on all parameters on reinspection report in Anusharavan app. - Pull back option to GM at any time, even after loop completion. - No Water Supply = 0 KL & Meter Not Functional = 'X KL' to be displayed consistently. - Sujalam Bharat App (BISAG) – Data API and PM Gati Shakti data link integration. - HO users: MD, PD, CGMs, GMs, PMU, PMCs to retain view rights; approved data only in Dhara. |

| Prepared by: Mr. Dheeraj Motiyani, Sr. BA | Reviewed by: Mr. Tapan Khandelwal, PM ¦ Approved by: Dr. Rakesh Dubey |
| --- | --- |

Page 1 | Jal Rekha – Monthly Meeting MoM | March 2026