Minutes of Meeting

Jal Rekha PREPARED BY – Mr. Dheeraj Motiyani Dated – 30th April 2026

| Date | Version | Description | Prepared by | Reviewed by | Approved By |
| --- | --- | --- | --- | --- | --- |
| 30th April 2026 | 1.0 | Monthly Meeting with MD Sir | Mr. Dheeraj Motiyani | Mr. Tapan Khandelwal | Dr. Rakesh Dubey |

| Agenda | Monthly Meeting – April 2026 ¦ Project Status Review |  |  |
| --- | --- | --- | --- |
| Presided By | Mr. Tapan Khandelwal | Start Time | 03:30 PM |
| Location | Jal Nigam, Bhopal | End Time | 06:00 PM |

| Participants | Designation |
| --- | --- |
| Mr. KVS Choudary | MD, Jal Nigam |
| Dr. Rakesh Dubey | Head, MPSSDI |
| Mr. Tapan Khandelwal | Project Manager |
| Mr. Dheeraj Motiyani | Sr. Business Analyst |

SECTION 1 – March 2026 Action Items: Status Review as on 30th April 2026

| S. No. | Module / Activity | Task (March 2026 Discussion Points) | Status as on 30th April 2026 |
| --- | --- | --- | --- |
| 1 | Master | - Re-sample count – Pass/Fail on date – Pending & Rectified columns - Scheme Village Master: bulk village validation, water supply testing/permitted by GM PIU flags - OHT Village Master: Local Name column addition, mapping report updation - Vistrit Summary Report: mapped status, summary & abstract report changes - Bulk Consumer Master: Add/Update/Get/Delete; screen divided into 2 sheets; Agreement Copy & Total Supply Points - WTP Meter Mapping: Meter Name, No. of Connected OHTs, Meter Type, Action Button added - Pipeline Master Details & Report pages added | - ✓ Done - ✓ Done - ✓ Done - ✓ Done - ✓ Done - ✓ Done - ○ In Progress |
| 2 | Bharosa | - Factory Testing Web – inner page redesign, multi-document upload, QAP 3rd Party upload - QAP document download on Factory Testing Mobile app - Factory Testing Contractor Login – Mobile page creation - Cube Testing RFI – Code generation; 1st RFI at 7th day, 2nd RFI at 28th day - Bharosa CR Report View – GM/PIU login detailed factory testing report - Database architecture design & function creation for Master Check in Bharosa | - ○ Web Done (Mobile – Play Store update pending) - ✓ Done - ✓ Done - ○ Done (Mobile – Play Store update pending) - ✓ Done - ✓ Done |
| 3 | FHTC / Parinaam | - Connection not completed – Accepted/Rejected with View Log and Detail Photos - Geo-fencing (30 m) – Google AI algorithm for contractor & FE subsequent inspections - Loop for reinspection as in Anusharavan RFI - AI Module – FHTC Tap Connection ML model implementation - All public reports on Dashboard – FHTC & Dhara DWSR exposed on public portal | - ✓ Done - ✓ Done - ✓ Done - ✓ Done - ✓ Done |
| 4 | O&M Billing (Aakalan) | - Dhara Report integration in O&M Billing – complete and released - Census population addition in Scheme Master (GM-side report) - Bill generation for total 64 schemes – all PIUs - Contractor side login – final summary report check - Intake / WTP / OHT Meter Survey form re-sequencing aligned with Dhara - DWSR Reports development (basic) completed - Duplicate Village Mapping validation across schemes - Open Platform – restrict reports: show only Dhara & DWSR; DWSR column hyperlink integration - Report Optimisation – remove extra redundant reports | - ✓ Done - ✓ Done - ✓ Done - ○ Some Changes Required – Pending - ✓ Done - ✓ Done - ✓ Done - ✓ Done - ✓ Done |
| 5 | Jal Samadhan | - New Complaint related queries page for Jal Samadhan - Complaint tracking, status view, SLA escalation workflow | - ○ In Progress - ○ In Progress |
| 6 | Dhara | - Village mapped but no habitation visible – resolved for pending schemes - Village-wise report – complete month verification in single view - Mohkhed scheme – meter reading replication bug (tapping point issue) - Hyperlinks in DWSR reports – date-wise drill-down clickable; DWSR column clickable - Abstract of Contract Details in Dhara – all columns detailed - Restrict scheme visibility – Nemawar & Rignod MVS removed from Aakalan - Summary report format update for Intake/WTP/OHT meter surveys - New Dhara Report to be shown on all Jal Rekha logins | - ✓ Done - ✓ Done - □ Not Done – Critical Issue (multiple source points, single reading captured) - ✓ Done - ✓ Done - ✓ Done - ✓ Done - ○ Testing Phase |
| 7 | Anusharavan / Cube / Material | - Remove Mandatory in Intake, WTP, MBR, RWPM & CWPM dropdown Village and GP - Save as Draft functionality – option to upload photo later - OHT Search option during RFI - FE RFI Submission date & Block name added in reports (multiple dates) - Structure components added against each Component (Cube) - Date of costing for RFI loop – 7th and 28th day added | - ○ Done (Play Store update pending) - ○ In Progress - ✓ Done - ✓ Done - ✓ Done - ○ Done (Mobile – Play Store update pending) |
| 8 | Asset Mapping & Others | - SQC TPIA Contractor Data and Report on Web – Asset Mapping - Change Module sequence on portal (UI/UX) - User Manual – sent in group | - ✓ Done - ○ In Progress - ✓ Done |

SECTION 2 – April 2026 New Discussion Points & Action Items

| S. No. | Module / Activity | Details / Discussion Points |
| --- | --- | --- |
| 1 | Cube / Material Testing / Anusharavan | - Save as Draft functionality to be completed and released – option to upload photo at a later stage. - Structure components to be added against each component in Cube Testing (in progress – Play Store update pending). - Remove Mandatory field restriction in Intake, WTP, MBR, RWPM & CWPM Village/GP dropdowns – deployed; Play Store update pending. - OHT Search option during RFI – confirmed done. - QAP 3rd Party document upload – Web done; Mobile Play Store update to be expedited. - PDF upload option to be added (currently only image upload supported). |
| 2 | Anusharavan | - FE Submission date to be included in FE inspection reports for traceability. - Block name addition in RFI reports – multiple dates to be shown in single report view. - RFI Pull Back & Reassign Option for GM PIU – to be progressed (currently low priority). - Abstract of Anusharavan at Contractor mobile login – to be discussed and finalised. |
| 3 | Cube Testing | - Date of costing image upload by FE – same workflow as contractor; consistency to be ensured across roles. - PDF upload option for Cube Testing – currently only image files accepted; PDF support to be added. - Cube RFI code generation and set generation (1st RFI at 7th day, 2nd RFI at 28th day) – verify mobile deployment. - Structure components confirmation per component – validate across all schemes post Play Store update. |
| 4 | Bharosa | - QAP Document upload – Web complete; Mobile (Play Store) update to be released urgently. - Factory Testing Web – multi-document and 3rd Party QAP upload confirmed done. - Factory Testing Mobile – pending Play Store deployment; timeline to be confirmed. |
| 5 | Parinaam (HSC / FHTC) | - Stage 1 – Connection Yes/No (to be captured and saved as first gate). - Stage 2 – Work Done Yes/No (confirmation of physical work completion). - Stage 3 – Payment Done Yes/No (payment confirmation for the connection). - All three stages to be linked sequentially; subsequent stage unlocks only on prior stage approval. - View Log and Detail Photos to be retained at each stage for audit trail. |
| 6 | Sahbhagita | - Link Sahbhagita payment system with activities performed – village-wise activity bill generation. - ISA track activity and pass payment functionality – to be extended to village-wise billing view. - CR Manager Approve step – additional approval gate in Sahbhagita workflow. - Payment linkage to ensure contractor billing reflects actual on-ground activities completed per village. |
| 7 | Dhara – Meter Reading / Workflow | - Remark / Objection by contractor on KL water reading – to be routed to GM for Approve / Reject. - Auto-approve concept: if no GM action within 3 days, reading auto-approved. - Meter reading replication bug (Mohkhed – multiple source tapping points mapping to single reading) – Critical; fix to be prioritised. - New Dhara Report rollout to all Jal Rekha logins pending final testing phase sign-off. - Intake / WTP / OHT Meter Survey form re-sequencing – verify consistency across GM and FE logins. |
| 8 | O&M Billing (Aakalan) | - Contractor side login – final summary report check; identified changes to be incorporated. - Bill generation for 64 schemes – confirm all PIU end-to-end runs completed. - Dhara Report integration in O&M – released; post-release validation to be completed. - Open Platform: DWSR clickable hyperlink and restricted report view confirmed. - Remove redundant reports – Date-wise DWSR, MWSR, UFW, Scheme-wise WSR, Village-wise MWSR, Bulk User MWSR. |
| 9 | Issues / Cross-Module | - Play Store deployment – multiple modules pending update (Anusharavan/Cube/Bharosa Mobile); tracker to be maintained. - UI/UX – Change Module sequence on portal; ETA to be confirmed. - RFI – Old/New SQC loop break: if SQC exits, send to new SQC; confirm implementation. - No Water Supply = 0 KL & Meter Not Functional = 'X KL' – display consistency across all logins. - Sujalam Bharat App (BISAG/Gati Shakti) – Master not yet received from Jal Nigam; follow-up required. - User Manual – shared in group; confirm receipt and feedback from all stakeholders. |

| Prepared by: Mr. Dheeraj Motiyani, Sr. BA | Reviewed by: Mr. Tapan Khandelwal, PM ¦ Approved by: Dr. Rakesh Dubey |
| --- | --- |

Page 1 | Jal Rekha – Monthly Meeting MoM | April 2026