Minutes of Meeting

Jal Rekha PREPARED BY – Mr. Dheeraj Motiyani Dated – 19th May 2026

| Date | Version | Description | Prepared by | Reviewed by | Approved By |
| --- | --- | --- | --- | --- | --- |
| 19th May 2026 | 1.0 | Monthly Meeting with MD Sir | Mr. Dheeraj Motiyani | Mr. Tapan Khandelwal | Dr. Rakesh Dubey |

| Agenda | Monthly Meeting – May 2026 ¦ Project Status Review |  |  |
| --- | --- | --- | --- |
| Presided By | Mr. Tapan Khandelwal | Start Time | 03:30 PM |
| Location | Jal Nigam, Bhopal | End Time | 06:00 PM |

| Participants | Designation |
| --- | --- |
| Mr. KVS Choudary | MD, Jal Nigam |
| Dr. Rakesh Dubey | Head, MPSSDI |
| Mr. Tapan Khandelwal | Project Manager |
| Mr. Dheeraj Motiyani | Sr. Business Analyst |

SECTION 1 – April 2026 Action Items: Status Review as on 19th May 2026

| S. No. | Module / Activity | Task (April 2026 Discussion Points) | Status as on 19th May 2026 |
| --- | --- | --- | --- |
| 1 | Cube / Material Testing / Anusharavan | - Save as Draft functionality – option to upload photo at a later stage - Structure components to be added against each Component in Cube Testing - Remove Mandatory field restriction in Intake, WTP, MBR, RWPM & CWPM Village/GP dropdowns - OHT Search option during RFI - QAP 3rd Party document upload – Web done; Mobile Play Store update - PDF upload option to be added (currently only image upload supported) - Filter Bed as Sub Component under WTP Component (Cube) – new addition - Mandatory multiple image upload for FE inspection form (Cube Mobile) | - ✓ Done - ✓ Done - ✓ Done - ✓ Done - ✓ Done - ○ In Progress - ✓ Done - ✓ Done (UAT) |
| 2 | Anusharavan | - FE Submission date included in FE inspection reports (multiple dates, Block name added) - RFI Pull Back & Reassign Option for GM PIU - Abstract of Anusharavan at Contractor mobile login | - ✓ Done - ○ Low Priority – Deferred - ○ Need to Discuss Further |
| 3 | Bharosa | - Factory Testing Web – QAP 3rd Party upload & multiple images - Factory Testing Mobile – Play Store deployment - Cube Testing RFI – Code generation; 1st RFI day 7, 2nd RFI day 28 - Bharosa CR Report View – GM/PIU login | - ✓ Done - ✓ Done - ✓ Done - ✓ Done |
| 4 | Parinaam (HSC / FHTC) | - Stage 1 – Connection Yes/No; Stage 2 – Work Done Yes/No; Stage 3 – Payment Done Yes/No (sequential unlock) - View Log and Detail Photos at each stage for audit trail - AI Module – FHTC Tap Connection ML model deployment | - ✓ Done - ✓ Done - ✓ Done |
| 5 | Sahbhagita | - RA Bill functionality added for Sahbhagita Activity on CP Manager after approve activity - Save as Draft for video, images and documents (Mobile CR) - CR Manager Approve step – additional approval gate in Sahbhagita workflow | - ✓ Done - ○ In Progress - ✓ Done |
| 6 | Dhara | - New Dhara Report to be shown on all Jal Rekha logins - GM Approved Reports & Contractor Dispute workflow - Mohkhed scheme – meter reading replication bug (multiple source tapping points) - Remark / Objection by contractor on KL reading – GM Approve/Reject + 3-day auto-approve - Intake / WTP / OHT Meter Survey re-sequencing (GM Login): aligned with O&M Billing | - ✓ Done - ○ In Progress - □ Not Done – Critical Issue (multiple source points, single reading captured) - ○ In Progress - ○ In Progress |
| 7 | Vistrit / Master | - WTP Meter Mapping – new columns: Date, Scheme, PIU added - WTP Meter Name naming convention update (e.g. Narela-WTP-01) - WTP Meter & Intake Mapping: Meter Name, No. of OHT connections, District, Block, GP columns - Scheme Village Mapping – Validation on Testing and Permitted fields; Census Population open at all levels - OHT Issue – OHTs not visible for some schemes (Deactivate entries resolved) - All Reports Visible in Contractor Dashboard (Vistrit Data Non-Editable) - SMS integration & OTP authentication on GM Login ID (Vistrit Report) | - ○ In Progress - ○ In Progress - ○ In Progress - ✓ Done - ✓ Done - ✓ Done - ○ In Progress |
| 8 | O&M Billing (Aakalan) | - Dhara Report integration in O&M – released and validated - Bill generation for 64 schemes – all PIU runs completed - Contractor side login – final summary report check; changes incorporated - Power Consumption: Contractor & GM side – Generate Bill with Contract Details (Basic, Raw Water, Intermediate demand) - Scheme Status – 2 new columns in Water Supply During Construction Bill - GM Approval – Only final approval (no provisional); Concern Remark mandatory - O&M Villages – Villages where water supply during construction under consideration or approved - Contractor to check & raise discrepancies within time; Dhara data used for billing - GM side – if Pump Transformer column is YES, consolidate bill has 10% deduction in total amount - Remove redundant reports – Date-wise DWSR, MWSR, UFW, Scheme-wise WSR, Village-wise MWSR, Bulk User MWSR | - ✓ Done - ✓ Done - ○ Some Changes Incorporated; Further Review Pending - ○ In Progress - ○ In Progress - ✓ Done - ○ In Progress - ○ In Progress - ○ In Progress - ✓ Done |
| 9 | Asset Mapping & UI/UX | - SQC TPIA Contractor Data and Report on Web – Asset Mapping - Material, Cube & Bharosa Reports enabled on Jal Rekha web (CGM, PMU user IDs) - Change Module sequence on portal (UI/UX) - Grouping sequence of Left Menu and Colour Coding of Menu (Jal Rekha UI/UX) - Public Report DWSR – Open to Public | - ✓ Done - ✓ Done - ○ In Progress - ○ In Progress - ○ In Progress |
| 10 | Cross-Module / Issues | - Play Store deployment tracker – Anusharavan/Cube/Bharosa Mobile updates - Jal Samadhan – Complaint queries page and tracking workflow - Sujalam Bharat App (BISAG/Gati Shakti) – Master not received from Jal Nigam - No Water Supply = 0 KL & Meter Not Functional = 'X KL' – display consistency | - ✓ Done – All Play Store updates released - ○ In Progress - □ Pending – Follow-up required with Jal Nigam - ✓ Done |

SECTION 2 – May 2026 New Discussion Points & Action Items

| S. No. | Module / Activity | Details / Discussion Points |
| --- | --- | --- |
| 1 | SVS – Har Ghar Jal (GP / PHE Jal Rekha) | - New SVS Water Supply Monitoring module – Gram Panchayat/PHE daily water supply entry. - Form fields: District, Block, GP, Village, No. of Connections Established, Date of Water Supply (Date Picker). - Water Supply Status: Yes ¦ No ¦ Partial. - If 'No' – Reason for No Supply dropdown: Source (Tubewell Failure), Source (OHT Not Filled by MVS Contractor), Motor Pump Not Working, Valve cum Pump Operator Problem, Electricity Supply Problem, Pipeline Damage, Any Other (Remarks). - If 'Partial' – Number of Connections Supplied in case of Partial Supply + Remarks open text box. - Partial Edit option (DD) to allow correction of submitted entries. - MP Shashan (Hindi) interface for GP-level users. - District, Block, GP to be populated by default (pre-filled from user profile). - Remove JJM, village status, and 'hand over to community' fields – not required. - LGD code and household data to be joined in Excel export. - Water Date Picker – calendar control for supply date entry. - Open text box for Remarks in 'No' and 'Partial' supply cases. |
| 2 | Dhara – Meter Reading Workflow | - Intake Meter Survey (GM Login) – New sequence: Survey Date, Scheme, Component Name, Meter Status, Intake reading Start/End, Total Raw Water Drawn (KL), FE Survey Remark, GM Remark. - WTP Meter Survey (GM Login) – New sequence: Survey Date, Scheme, Component Name, Meter Name, Meter Status (if Non-Functional: disable Start & End readings), WTP reading Start/End, Total Clear Water Supplied (KL), FE Survey Remark, GM Remark. - OHT–WTP Village Meter Survey – Renamed from 'OHT Meter Survey'; new sequence with OHT & Village meter readings, Local Name, Habitation, FE/GM Remark. - Contractor KL Remark / Objection – routed to GM for Approve / Reject; auto-approve if no action within 3 days. - Mohkhed critical bug – meter reading replication across tapping points to be fixed on priority. - GM Approved Reports & Contractor Dispute tracking – to be finalised and released. |
| 3 | O&M Billing – Meter Survey Alignment | - O&M Billing GM – Intake Meter Survey form to be aligned with Dhara re-sequencing (same field order and logic). - O&M Billing GM – WTP Meter Survey: Non-Functional Meter disables Start/End readings; Total Clear Water Supplied (KL) added. - O&M Billing GM – OHT–WTP Village Meter Survey renamed and re-sequenced; Local Name column added. - Power Consumption module: Contractor and GM side – Generate Bill to include Contract Details (Basic Detail, Intermediate Raw Water Demand, Clear Water Demand). - Scheme Status – add 2 new columns in Water Supply During Construction Bill. - O&M Villages – finalise list of villages where water supply during construction is under consideration or approved. - Contractor to check and raise discrepancies within stipulated time; Dhara data to be primary source for billing. - GM side: if Pump Transformer column = YES, 10% deduction applied to total consolidated bill amount. |
| 4 | Vistrit / Master | - WTP Meter Mapping: complete new column additions – Date, Scheme, PIU, Meter Name, No. of OHT Connections, District, Block, GP for Intake Mapping. - WTP Meter Name naming convention to be enforced platform-wide (e.g. Narela-WTP-01). - SMS integration and OTP authentication on GM Login ID for Vistrit Reports – to be finalised. - Scheme Village Mapping: Testing and Permitted field validations confirmed; Census Population to remain open for all levels. - Pipeline Master – Details & Report pages to be completed and released. |
| 5 | Sahbhagita | - Save as Draft for video, images, and documents on Sahbhagita Mobile – to be completed. - Village-wise activity bill linkage with payment system – confirm full end-to-end flow. - RA Bill on CP Manager – post-approval activity billing to be validated with finance team. |
| 6 | UI/UX & Portal | - Change Module sequence on portal – finalise new navigation order and deploy. - Grouping and Colour Coding of Left Menu on Jal Rekha portal – complete and release. - Public Report DWSR – open to public without login; confirm data masking rules. - Material, Cube & Bharosa Reports on web (CGM, PMU IDs) – post-enablement validation. |
| 7 | Jal Samadhan | - Complaint related queries page for Jal Samadhan – complete development and UAT. - Complaint tracking with status view for public users and GM login – to be finalised. - SLA-based escalation workflow to PIU – define timelines and implement notification. |
| 8 | Issues / Cross-Module | - Sujalam Bharat App – Master data from Jal Nigam still pending; escalate for resolution. - Anusharavan RFI Pull Back & Reassign Option for GM PIU – review priority and plan. - Abstract of Anusharavan at Contractor mobile login – finalise design and schedule. - No Water Supply = 0 KL & Meter Not Functional = 'X KL' – verify display consistency across all login types. - Dhara critical tapping point bug (Mohkhed) – fix must be released this month. - All Play Store updates verified as released; confirm version numbers with Dev team. |

| Prepared by: Mr. Dheeraj Motiyani, Sr. BA | Reviewed by: Mr. Tapan Khandelwal, PM ¦ Approved by: Dr. Rakesh Dubey |
| --- | --- |

Page 1 | Jal Rekha – Monthly Meeting MoM | May 2026