User Stories are being prepared for SVS Water Supply requirements , however the functionlity context is not elobrated with acceptance criteria

Size based estimation is not being done consitently for all the requirements e.g. SVS water supply , Cube testing

Reviews are being conducted done by OIC and PM's however the feedbacks are not logged formally

Code reviews are not being conducted

Test cases and execution results are not being consitently done for all the requirements e.g. cube testing. Test cases are not available for SVS Water Supply

Closure for Security audit conducted need to be verify (please send it to sepg team)

Release notes are not being prepared consistently for all the changes deployed

UAT & Productions defects are not being logged on promot and defect analysis is not being performed

Data Collection is not being done for latest cycle

Process Performance baselines and Process performance models are not being prepared to analyze the current performance of Productivity , Cycle Time & DRE for Feb-To May 2026 Cycle Data

What if Analysis , and Action plans are not being prepared for recent cycle Feb To May 2026

2 Sample T Test , 2 Sample F Test , Cp, Cpk Analysis was not being performed and improvement is not validated

Projects Status reports are not being prepared consistently after Dec-25 and performance of KPI's are not being analyzed and reported to internal management