# Jal Rekha Project – O&M Billing Workflow Documentation

This document describes the end-to-end O&M Billing approval workflow used in the Jal Rekha project.

## Workflow Description

1. Firm/Contractor: Generates O&M bill and uploads submission letter, electricity bills, PHE reports, tax invoice and supporting documents.

2. GM (PIU): Reviews and forwards the bill to TL (CSC).

3. TL (CSC): Verifies data, updates records if required and uploads recommendation letter.

4. GM (PIU): Performs detailed verification and uploads signed MB, signed abstract, signed bill sheet and relaxation letter (if any).

5. GM (O&M): Reviews and forwards the case.

6. DGM (O&M): Performs departmental review.

7. TL (PMC): Reviews recommendation letter and supporting documents.

8. GM (O&M): Uploads pass order copy and signed HO documents.

9. CGM: Regional review and recommendation.

10. PD: Project Director review.

11. CA: Accounts verification.

12. CFO: Financial approval review.

13. MD: Final approval and sanction.

## Workflow Diagram