MINUTES OF MEETING

Project Kick-off Meeting

Jal Rekha – Har Ghar Jal | MP Jal Nigam

Dated: 05th May 2026

Document Control

| Date | Version | Description | Prepared By | Reviewed By | Approved By |
| --- | --- | --- | --- | --- | --- |
| 05-05-2026 | 1.0 | Project Kick-off Meeting – Har Ghar Jal | Mr. Dheeraj Motiyani | Mr. Tapan Khandelwal | Dr. Rakesh Dubey |

Project Information

| Project ID | Project Name | Project Manager | OIC | Department |
| --- | --- | --- | --- | --- |
| HGJ-2026-01 | Jal Rekha – Har Ghar Jal | Mr. Tapan Khandelwal | Dr. Rakesh Dubey | GIS / PHE |

Meeting Details

| Agenda | Project Kick-off: Har Ghar Jal Monitoring System – Scope, Modules & Action Plan | Presided By | Mr. Tapan Khandelwal, Project Manager |
| --- | --- | --- | --- |
| Date | 05th May 2026 | Start Time | 10:00 AM |
| Location | MPSEDC Conference Room / Jal Nigam Office | End Time | 12:00 PM |

Participants

| S.No. | Name | Designation |
| --- | --- | --- |
| 1. | Mr. KVS Choudary | MD, MP Jal Nigam |
| 2. | Dr. Rakesh Dubey | Head, MPSSDI / OIC |
| 3. | Mr. Tapan Khandelwal | Project Manager, MPSEDC |
| 5. | Mr. Dheeraj Motiyani | Sr. Business Analyst, MPSEDC |

Discussion & Decision Points

| S.No. | Decision Points |
| --- | --- |
| 1. | Meeting Objective The kick-off meeting was conducted to formally launch the Jal Rekha – Har Ghar Jal project. The team aligned on project scope, module priorities, integration requirements, and the implementation plan for delivering a GIS-based water supply monitoring system for MP Jal Nigam. |
| 2. | Project Scope Overview The Jal Rekha – Har Ghar Jal system will provide: - Supply Monitoring: 1 Village = 1 Scheme (SVS) concept; Multiple Village Schemes (MVS) tracked separately - Dhara Module: Daily water supply reading upload in Village - 52,000+ villages covered under the daily water supply tracking system - Tracking water connections and supply status monitoring - Village-wise Yes/No supply recording and aggregation to Block and District level |
| 3. | Key Modules Discussed A. Dashboard & Reporting - District / Block / Village-wise supply dashboard with SVS scheme filters and PHE supply not handed over – data also filled by GP Sachiv or Janpad - Har Ghar Jal Title view: Seggregation at Department-level and Gram Panchayat (GP)-level under Jal Rekha Portal - Excel download of daily supply report and summary report - Not Reported by GP – filter for un-reported villages B. Dhara Gram Panchayat (Water Supply Monitoring) - Field readings of water supply ( take NIC service to integrate with Jal Rekha) - Deploy this on Web Version of Jal Rekha portal only (due to daily data and report supply requirement) - NIC Service integration – Dhara module only C. MIS / Filter Module - IMS Code Integration filter: SVS login, view by scheme, village, block, district. (IMS is central government web portal and integrate with our portal) - Keep only SVS filter from scheme master ( hide MVS data ) - Panchayat Sachiv login > filter > column view ( Get API data from Panchayat Darpan) D. Gram Panchayat Integration - Panchayat Darpan portal: Login credentials, whitelist configuration for PHE project - Token generation for API-based secure data exchange - Dhara Gram Panchayat Module Name: NIC Service – Dhara module only |
| 4. | Reporting Requirements - Daily Report: Village-wise water supply status (Yes/No/Partial), Block/District aggregation - Summary Report: SVS scheme-wise supply summary with Excel download - Daily Report format: No. of water supplies completed out of total villages (e.g., 1,21,681 / 1,43,000 villages supplied) - Not supplied villages list with drill-down by Block and District - GP-wise supply report accessible to Gram Panchayat users |
| 5. | Report & Dashboard – Key Fields & Views - Water Supplied – YES/NO/PARTIAL Reason Remark - Service failure tracking: Electric supply failure, motor pump not working, pipeline damage, Tubewell failure issue, Tanker supply details - Any other Reason remark column for non-supply with multiple selection problems - Motor pump operation hours tracking and damage report - Dashboard: District / Block / Village / SVS / Any Objection / Reason (Problem) - Single Village scheme and Village scheme selection with filters - Dashboards to cover: 1) Dashboard, 2) Dashboard Village SVS, 3) Daily Report (No. of water supply report) |
| 6. | MIS / IMS Code & Household Data - No. of Households per village (IMS data – no household connections) - SVS = 1 Village linkage (1 Scheme = 1 Village) per village scheme tracking - District Block Village wise: SVS count, MVS count, households data - IMS Data: Daily supply Yes/No tracking, No. of connections, water supply frequency - Water supply: supply Yes/No against village – cost field to be provided (handbook) |
| 7. | Integration & Technical Decisions - Jal Rekha to be hosted on different server from existing Jal Rekha application - Panchayat Darpan: Login credentials and whitelist for PHE project – to be configured - Token generation for secure API authentication with NIC/Panchayat Darpan - Dhara Gram Panchayat module name to be finalized with NIC - Har Ghar Jal title: Department view and GP view – both to be implemented |
| 8. | Field Level Reporting – give on web only - Daily readings: Village-wise supply status from field engineer or operator - Asset issue reporting: Motor pump failure, pipeline damage, electric supply failure, tubewell issue - Issue categories: Service failure, damage, no supply (with remarks) - Monthly report, Daily report generation at village level. |

Action Plan

| S.No. | Tasks | Owner | Target Date |
| --- | --- | --- | --- |
| 1. | Finalize Har Ghar Jal scope document and share with client team | Mr. Dheeraj Motiyani (BA) | 10th May 2026 |
| 2. | Panchayat Darpan login credentials and API whitelist configuration for PHE project | Mr. Tapan Khandelwal / NIC Team | 12th May 2026 |
| 3. | Token generation and API setup for Dhara – Gram Panchayat module integration | NIC | 15th May 2026 |
| 4. | Dashboard wireframe preparation: District/Block/Village SVS/MVS views | Mr. Dheeraj Motiyani (BA) | 15th May 2026 |
| 5. | Server setup and configuration for Jal Rekha Har Ghar Jal (separate server) | Mr. Sunil Thakur | 18th May 2026 |
| 6. | Village/scheme/household master data collection from Jal Nigam (IMS data) | Mr. Tapan Khandelwal | 20th May 2026 |
| 7. | Resource allocation and development schedule preparation | Mr. Tapan Khandelwal (PM) | 12th May 2026 |
| 8. | Requirements document, wireframes and BRD submission | Mr. Dheeraj Motiyani (BA) | 25th May 2026 |

Company Confidential Document