PROJECT INITIATION DOCUMENT (PIN)

Jal Rekha – Har Ghar Jal

MP Jal Nigam | MPSEDC

Dated: 05th May 2026

Document Control

| Date | Version | Description | Prepared By | Reviewed By | Approved By |
| --- | --- | --- | --- | --- | --- |
| 05-05-2026 | 1.0 | Project Initiation Document – Har Ghar Jal | Mr. Dheeraj Motiyani | Mr. Tapan Khandelwal | Dr. Rakesh Dubey |

Project Information

| Project ID | Project Name | Project Manager | OIC | Department |
| --- | --- | --- | --- | --- |
| HGJ-2026-01 | Jal Rekha – Har Ghar Jal | Mr. Tapan Khandelwal | Dr. Rakesh Dubey | GIS / PHE |

Project Summary

The Jal Rekha – Har Ghar Jal project is a GIS-based monitoring and management system developed under the Har Ghar Jal initiative of MP Jal Nigam. The system aims to provide real-time visibility of water supply schemes across villages and blocks in Madhya Pradesh. It enables monitoring of daily water supply, meter readings (Dhara module), scheme-wise performance, household connections, and field-level data through a web portal and mobile application. The platform supports multiple user roles including Department officials, Gram Panchayat (GP) users, field engineers, and contractors to collaboratively monitor and manage water supply delivery to every household.

Program Objectives

| S.No. | Objectives |
| --- | --- |
| 1. | Enable real-time monitoring of daily water supply (Har Ghar Jal) at village, block, and district level through GIS-based dashboards and reports. |
| 2. | Implement Dhara Module to capture daily meter readings from Intake Wells, WTPs, OHTs, and villages with geo-tagged photos. |
| 3. | Monitor scheme-wise supply (SVS – Single Village Scheme and MVS – Multiple Village Scheme) and track household connections (Har Ghar Jal connections). |
| 4. | Integrate with Gram Panchayat (GP) module and Panchayat Darpan portal for data sharing and reporting. |
| 5. | Provide Excel-downloadable daily supply reports, summary reports, and district/block/village-wise dashboards. |
| 6. | Ensure data accuracy through multiple SVS linkage support (1 scheme = 1 Handpump concept), field-level validation, and NIC service integration for Dhara module. |

Project Benefits

| S.No. | Benefits |
| --- | --- |
| 1. | Eliminates manual data collection by digitizing daily water supply readings and reporting from field to dashboard. |
| 2. | Provides GIS-enabled visualization of scheme status, coverage areas, and daily supply performance across all villages. |
| 3. | Supports decision-making with real-time alerts for non-supply, motor pump failures, pipeline damage, and other field issues. |
| 4. | Enables Gram Panchayat to access and verify local water supply data, promoting community-level accountability. |
| 5. | Integrated with Panchayat Darpan via API/token-based authentication ensuring seamless data exchange. |
| 6. | Excel and summary report downloads support audit and compliance requirements of the department. |

Project Scope

| S.No. | Scope |
| --- | --- |
| 1. | Web Application – Har Ghar Jal Portal - Dashboard: District / Block / Village wise supply monitoring with filters (SVS, MVS, scheme type) - Dhara Module: Daily water supply readings from Intake Well, WTP, OHT, Village and Bulk Consumer with geo-tagged photos - Scheme Monitoring: Single Village Scheme (SVS) and Multiple Village Scheme (MVS) tracking - Village-wise Har Ghar Jal connections count and daily supply status - Compliance Monitoring: Motor pump operation hours, service failure alerts, damage reporting with remarks - Gram Panchayat (GP) Module: GP-wise supply tracking and Panchayat Darpan portal integration - Reports: Daily supply reports, summary reports, district/block/village-wise downloadable Excel reports - Mar Ghar Jal Title: Department-level and GP-level views |
| 2. | Mobile Application - Field-level Dhara readings entry with GPS and photo capture - Daily supply status update: Yes/No supply against each village - Asset condition reporting: Motor pump, pipeline, tubewell, electric supply issues - Offline data entry support with sync to central server - Issue logging: Service failure, pipeline damage, tanker supply details |
| 3. | Integration & API - Panchayat Darpan Login Credentials and Whitelist configuration for PHE Project - Token generation for API-based data exchange - NIC Service integration – Dhara Module only (web version, due to daily data and report requirement) - IMS (Internal Management System) integration for scheme and village master data |
| 4. | Har Ghar Jal Dashboard Modules - SVS Dashboard: 1 Scheme = 1 Handpump monitoring, multiple SVS linkage support - MVS Dashboard: Multiple village supply tracking, Q1 water supply readings - Village Wise Supply: Daily supply Yes/No tracking across all 52,000+ villages - School/Anganwadi connections monitoring (01 Water supply per village) - Filter Module: MIS/IMS filter with SVS login, view by village/block/district |

Out of Scope

| S.No. | Out of Scope |
| --- | --- |
| 1. | Billing and payment modules for water tariff collection |
| 2. | Hardware procurement and installation of meters/sensors |
| 3. | NIC Service integration for mobile application (web version only) |

Project Timelines

| S.No. | Description | Start Date | End Date |
| --- | --- | --- | --- |
| 1. | Har Ghar Jal Phase-1: Core Module Development (Dhara, Dashboard, GP Integration) | 05th May 2026 | 31st October 2026 |
| 2. | Phase-2: Reports, Excel Download, Panchayat Darpan API Integration, UAT & Rollout | 01st November 2026 | 31st March 2027 |

Team Organization

| S.No. | Resource Name | Role |
| --- | --- | --- |
| 1. | Mr. Tapan Khandelwal | Project Manager (GIS) |
| 2. | Mr. Sunil Thakur | Software Project Manager |
| 3. | Mr. Dheeraj Motiyani | Sr. Business Analyst |
| 4. | Mr. Manish Sharma | Web Developer |
| 5. | Mr. Anand Gour | Android Mobile Developer |
| 6. | Mr. Nitin Patel | Testing Engineer |
| 7. | Mr. Mukesh Singh | Database Administrator |

Project Risks

| S.No. | Project Risks |
| --- | --- |
| 1. | Panchayat Darpan API / NIC Service availability and response time dependency |
| 2. | Field connectivity issues in remote villages affecting mobile data sync |
| 3. | Timely availability of village/scheme master data from Jal Nigam |
| 4. | Skilled resource onboarding and retention for GIS and mobile development |

Deliverables

| S.No. | Item Description |
| --- | --- |
| 1. | Web Portal – Har Ghar Jal GIS Dashboard with Dhara, GP, District/Block/Village modules |
| 2. | Mobile Application – Field data entry, Dhara readings, issue reporting |
| 3. | API Integration – Panchayat Darpan / NIC Service token-based integration |
| 4. | Excel Download Reports – Daily supply, summary, and village-wise reports |
| 5. | User Training & Documentation |

Company Confidential Document