| Work Status |  |  |  |
| --- | --- | --- | --- |
| S.NO | Module | Task | Status |
| 1 | Dhara Module | Mobile Application: New Features Implemented to capture meter status with the categories like Functional Meter, Meter Replaced, Non-Functional Meter, No Water Supplied | Completed |
| 2 | Dhara Module | New Reports Developed: Monthly Water Supply Report | Completed |
| 3 | Dhara Module | New Reports Developed: Village-Wise MWSR Report | Completed |
| 4 | Dhara Module | The existing MWSR Report has been renamed to UFW Report | Completed |
| 5 | Dhara Module | Drill-down feature added to the reports for better data navigation. | Completed |
| 6 | Sopan Module | New Features Added: Upload functionality for Panchnama Report and Approved Design & Drawing Report. Option provided for users to upload additional supporting documents. | Completed |
| 7 | Sopan Module | New report created for the OHT details monitoring | Completed |
| 8 | Sopan Module | Feature developed for capturing intake details. (Document upload functionality for this will be completed by end of day.) | Completed /UAT |
| 9 | Asset Mapping | New functionality added to download Executed and Planned data. | Completed |
| 10 | Asset Mapping | OHT (Overhead Tank) labels have been added for improved visualization | Completed |
| 11 | Nirmal | Contractors can now capture water sample data directly in the system. | Completed |
| Currently in Progress |  |  |  |
| 12 | Dhara | Developing meter reading editing functionality for GM login. | In Progress |
| 13 | Sopan | Continuing development in Sopan Module for capturing WTP (Water Treatment Plant) details. | In Progress |