# Work Breakdown Structure (WBS) – Jal Rekha Project

## JAL REKHA Project – Madhya Pradesh Jal Nigam

M.P. STATE ELECTRONICS DEVELOPMENT CORPORATION LTD.

State IT Centre, 47-A, Arera Hills, Bhopal-462011 (M.P.)

www.mpsedc.mp.gov.in

| Document Title | Work Breakdown Structure |
| --- | --- |
| Prepared By | Tapan Khandelwal, PM |
| Project Name | Jal Rekha |
| Version | 1.0 |
| Date of Preparation | 20-12-2024 |
| Reviewed / Approved By | Dr. Rakesh Dubey |

Table of Contents

Work Breakdown Structure (WBS) – Jal Rekha Project	1

JAL REKHA Project – Madhya Pradesh Jal Nigam	1

Introduction	2

Objective of WBS	2

Jal Rekha Project – WBS Structure	2

## Introduction

The Work Breakdown Structure (WBS) for the Jal Rekha project defines the complete scope of work, divided into hierarchical levels. It helps in effective planning, resource allocation, monitoring, and control in alignment with CMMI Level 5 standards.

## Objective of WBS

To provide a structured view of the Jal Rekha project, breaking down the scope into manageable deliverables, tasks, and activities, ensuring efficient execution, process compliance, and quantitative tracking.

## Jal Rekha Project – WBS Structure

| WBS ID | Phase | Deliverable / Module | Work Package / Task | Owner | Timeline (Weeks) |
| --- | --- | --- | --- | --- | --- |
| 1 | Full Lifecycle | Daily Inspection Module | End-to-end Daily Inspection Module | Project Team | Week 1 - Week 9 |
| 1.1 | Execution | Daily Inspection Module | Work Package - Week 1 activities for Daily Inspection Module | Project Team | Week 1 |
| 1.2 | Execution | Daily Inspection Module | Work Package - Week 2 activities for Daily Inspection Module | Project Team | Week 2 |
| 1.3 | Execution | Daily Inspection Module | Work Package - Week 3 activities for Daily Inspection Module | Project Team | Week 3 |
| 1.4 | Execution | Daily Inspection Module | Work Package - Week 4 activities for Daily Inspection Module | Project Team | Week 4 |
| 1.5 | Execution | Daily Inspection Module | Work Package - Week 5 activities for Daily Inspection Module | Project Team | Week 5 |
| 1.6 | Execution | Daily Inspection Module | Work Package - Week 6 activities for Daily Inspection Module | Project Team | Week 6 |
| 1.7 | Execution | Daily Inspection Module | Work Package - Week 7 activities for Daily Inspection Module | Project Team | Week 7 |
| 1.8 | Execution | Daily Inspection Module | Work Package - Week 8 activities for Daily Inspection Module | Project Team | Week 8 |
| 1.9 | Execution | Daily Inspection Module | Work Package - Week 9 activities for Daily Inspection Module | Project Team | Week 9 |
| 2 | Full Lifecycle | Data Visualization Module | End-to-end Data Visualization Module | Project Team | Week 1 - Week -1036 |
| 3 | Full Lifecycle | Asset Mapping Module | End-to-end Asset Mapping Module | Project Team | Week 1 - Week 7 |
| 3.1 | Execution | Asset Mapping Module | Work Package - Week 1 activities for Asset Mapping Module | Project Team | Week 1 |
| 3.2 | Execution | Asset Mapping Module | Work Package - Week 2 activities for Asset Mapping Module | Project Team | Week 2 |
| 3.3 | Execution | Asset Mapping Module | Work Package - Week 3 activities for Asset Mapping Module | Project Team | Week 3 |
| 3.4 | Execution | Asset Mapping Module | Work Package - Week 4 activities for Asset Mapping Module | Project Team | Week 4 |
| 3.5 | Execution | Asset Mapping Module | Work Package - Week 5 activities for Asset Mapping Module | Project Team | Week 5 |
| 3.6 | Execution | Asset Mapping Module | Work Package - Week 6 activities for Asset Mapping Module | Project Team | Week 6 |
| 3.7 | Execution | Asset Mapping Module | Work Package - Week 7 activities for Asset Mapping Module | Project Team | Week 7 |
| 4 | Full Lifecycle | Anusharavan Module | End-to-end Anusharavan Module | Project Team | Week 1 - Week 8 |
| 4.1 | Execution | Anusharavan Module | Work Package - Week 1 activities for Anusharavan Module | Project Team | Week 1 |
| 4.2 | Execution | Anusharavan Module | Work Package - Week 2 activities for Anusharavan Module | Project Team | Week 2 |
| 4.3 | Execution | Anusharavan Module | Work Package - Week 3 activities for Anusharavan Module | Project Team | Week 3 |
| 4.4 | Execution | Anusharavan Module | Work Package - Week 4 activities for Anusharavan Module | Project Team | Week 4 |
| 4.5 | Execution | Anusharavan Module | Work Package - Week 5 activities for Anusharavan Module | Project Team | Week 5 |
| 4.6 | Execution | Anusharavan Module | Work Package - Week 6 activities for Anusharavan Module | Project Team | Week 6 |
| 4.7 | Execution | Anusharavan Module | Work Package - Week 7 activities for Anusharavan Module | Project Team | Week 7 |
| 4.8 | Execution | Anusharavan Module | Work Package - Week 8 activities for Anusharavan Module | Project Team | Week 8 |
| 5 | Full Lifecycle | Dashboard Module | End-to-end Dashboard Module | Project Team | Week 1 - Week 2 |
| 5.1 | Execution | Dashboard Module | Work Package - Week 1 activities for Dashboard Module | Project Team | Week 1 |
| 5.2 | Execution | Dashboard Module | Work Package - Week 2 activities for Dashboard Module | Project Team | Week 2 |
| 6 | Full Lifecycle | Dhara Module | End-to-end Dhara Module | Project Team | Week 1 - Week 9 |
| 6.1 | Execution | Dhara Module | Work Package - Week 1 activities for Dhara Module | Project Team | Week 1 |
| 6.2 | Execution | Dhara Module | Work Package - Week 2 activities for Dhara Module | Project Team | Week 2 |
| 6.3 | Execution | Dhara Module | Work Package - Week 3 activities for Dhara Module | Project Team | Week 3 |
| 6.4 | Execution | Dhara Module | Work Package - Week 4 activities for Dhara Module | Project Team | Week 4 |
| 6.5 | Execution | Dhara Module | Work Package - Week 5 activities for Dhara Module | Project Team | Week 5 |
| 6.6 | Execution | Dhara Module | Work Package - Week 6 activities for Dhara Module | Project Team | Week 6 |
| 6.7 | Execution | Dhara Module | Work Package - Week 7 activities for Dhara Module | Project Team | Week 7 |
| 6.8 | Execution | Dhara Module | Work Package - Week 8 activities for Dhara Module | Project Team | Week 8 |
| 6.9 | Execution | Dhara Module | Work Package - Week 9 activities for Dhara Module | Project Team | Week 9 |
| 7 | Full Lifecycle | Master Module | End-to-end Master Module | Project Team | Week 1 - Week 6 |
| 7.1 | Execution | Master Module | Work Package - Week 1 activities for Master Module | Project Team | Week 1 |
| 7.2 | Execution | Master Module | Work Package - Week 2 activities for Master Module | Project Team | Week 2 |
| 7.3 | Execution | Master Module | Work Package - Week 3 activities for Master Module | Project Team | Week 3 |
| 7.4 | Execution | Master Module | Work Package - Week 4 activities for Master Module | Project Team | Week 4 |
| 7.5 | Execution | Master Module | Work Package - Week 5 activities for Master Module | Project Team | Week 5 |
| 7.6 | Execution | Master Module | Work Package - Week 6 activities for Master Module | Project Team | Week 6 |
| 8 | Full Lifecycle | Sahbhagita Module | End-to-end Sahbhagita Module | Project Team | Week 1 - Week 7 |
| 8.1 | Execution | Sahbhagita Module | Work Package - Week 1 activities for Sahbhagita Module | Project Team | Week 1 |
| 8.2 | Execution | Sahbhagita Module | Work Package - Week 2 activities for Sahbhagita Module | Project Team | Week 2 |
| 8.3 | Execution | Sahbhagita Module | Work Package - Week 3 activities for Sahbhagita Module | Project Team | Week 3 |
| 8.4 | Execution | Sahbhagita Module | Work Package - Week 4 activities for Sahbhagita Module | Project Team | Week 4 |
| 8.5 | Execution | Sahbhagita Module | Work Package - Week 5 activities for Sahbhagita Module | Project Team | Week 5 |
| 8.6 | Execution | Sahbhagita Module | Work Package - Week 6 activities for Sahbhagita Module | Project Team | Week 6 |
| 8.7 | Execution | Sahbhagita Module | Work Package - Week 7 activities for Sahbhagita Module | Project Team | Week 7 |
| 9 | Full Lifecycle | Nirmal Module | End-to-end Nirmal Module | Project Team | Week 1 - Week 8 |
| 9.1 | Execution | Nirmal Module | Work Package - Week 1 activities for Nirmal Module | Project Team | Week 1 |
| 9.2 | Execution | Nirmal Module | Work Package - Week 2 activities for Nirmal Module | Project Team | Week 2 |
| 9.3 | Execution | Nirmal Module | Work Package - Week 3 activities for Nirmal Module | Project Team | Week 3 |
| 9.4 | Execution | Nirmal Module | Work Package - Week 4 activities for Nirmal Module | Project Team | Week 4 |
| 9.5 | Execution | Nirmal Module | Work Package - Week 5 activities for Nirmal Module | Project Team | Week 5 |
| 9.6 | Execution | Nirmal Module | Work Package - Week 6 activities for Nirmal Module | Project Team | Week 6 |
| 9.7 | Execution | Nirmal Module | Work Package - Week 7 activities for Nirmal Module | Project Team | Week 7 |
| 9.8 | Execution | Nirmal Module | Work Package - Week 8 activities for Nirmal Module | Project Team | Week 8 |
| 10 | Full Lifecycle | Sopan Module | End-to-end Sopan Module | Project Team | Week 1 - Week 4 |
| 10.1 | Execution | Sopan Module | Work Package - Week 1 activities for Sopan Module | Project Team | Week 1 |
| 10.2 | Execution | Sopan Module | Work Package - Week 2 activities for Sopan Module | Project Team | Week 2 |
| 10.3 | Execution | Sopan Module | Work Package - Week 3 activities for Sopan Module | Project Team | Week 3 |
| 10.4 | Execution | Sopan Module | Work Package - Week 4 activities for Sopan Module | Project Team | Week 4 |
| 11.1 | Full Lifecycle | FHTC Module | End-to-end FHTC Module | Project Team | Week 1 - Week 3 |
| 11.2 | Execution | FHTC Module | Work Package - Week 1 activities for FHTC Module | Project Team | Week 1 |
| 11.3 | Execution | FHTC Module | Work Package - Week 2 activities for FHTC Module | Project Team | Week 2 |
| 11.4 | Execution | FHTC Module | Work Package - Week 3 activities for FHTC Module | Project Team | Week 3 |
| 12.1 | Full Lifecycle | O&M Billing Module | End-to-end O&M Billing Module | Project Team | Week 1 - Week 3 |